FAMILYFIRST

Level 1 — Complete Flutter App Development Plan

Google AI Studio  ·  Single Flutter App  ·  All Roles  ·  Demo + Live API Mode

20 Phases  |  42 Screens  |  5 Roles  |  103 API Endpoints  |  Demo + Live Mode

Architecture: Single App  |  Role-Based Navigation  |  Riverpod State  |  GoRouter

Confidential  ·  2025  ·  Founder & CTO Ready

# DOCUMENT OVERVIEW

This document converts the FamilyFirst Level 1 product specification into a 20-phase Flutter development plan for Google AI Studio. Every phase has exact scope, deliverables, screen-to-API mappings, demo mode behavior, live API behavior, and done criteria. AI Studio executes one phase at a time — no rework, no overlap.

| Dimension | Decision |
| --- | --- |
| Platform | Flutter — iOS + Android — single shared codebase |
| App Structure | Single app — all roles inside one binary |
| State Management | Riverpod — AuthNotifier + feature-level StateNotifiers |
| Navigation | GoRouter — role-based routes + guards |
| HTTP Client | Dio — auth interceptor + demo interceptor + token refresh |
| Demo Mode | AppConfig.isDemo flag — all screens use MockDataService when true |
| Design System | Poppins / Nunito / Space Grotesk — Navy, Gold, Cream palette |
| Push | Firebase Cloud Messaging (FCM) — Phase 17 |
| Photo Upload | image_picker + S3 presigned URL — Phase 9 |
| Auth | OTP via MSG91 (Parent/Teacher) + PIN (Child/Elder) — Phase 2 |

PHASE 01 Project Foundation, App Config & Design System

## 1. Phase Objective

Establish the complete Flutter project skeleton, global configuration (demo/live flag, API base URL, environment), design system (colors, typography, spacing, shared widgets), and role-based navigation shell with GoRouter. This phase produces the stable foundation every subsequent phase builds upon — no feature screens, no API calls, only architecture.

## 2. Scope Covered

- Flutter project creation with correct folder structure (features/, core/, shared/)

- AppConfig — isDemo flag, apiBaseUrl, appVersion, environment enum

- Design system: colors, text styles, card themes, button themes

- GoRouter — role-based route map for all 42 Level 1 screens

- Riverpod AuthNotifier — holds current user role, familyId, childProfileId

- Dio HTTP client with demo interceptor and auth interceptor stubs

- MockDataService — skeleton with all module methods returning dummy data

- Splash screen — checks auth state, routes to demo login or real login

- Demo login screen — 6 role cards (SuperAdmin, FamilyAdmin, Parent, Teacher, Child, Elder)

- App nav shell — role-adaptive bottom nav bar (3–5 items per role)

- Shared widgets: FFButton, FFCard, FFAvatar, FFBadge, FFStatusPill, FFEmptyState

## 3. Flutter Deliverables — Files to Create

- lib/core/config/app_config.dart

- lib/core/theme/app_theme.dart + app_colors.dart + app_text_styles.dart

- lib/core/router/app_router.dart (GoRouter config with all routes declared)

- lib/core/router/route_names.dart (all route string constants)

- lib/core/state/auth_notifier.dart + auth_state.dart

- lib/core/models/user_model.dart + role_enum.dart

- lib/core/network/api_client.dart (Dio singleton)

- lib/core/network/demo_interceptor.dart

- lib/core/network/auth_interceptor.dart

- lib/core/mock/mock_data_service.dart (skeleton only)

- lib/features/auth/screens/splash_screen.dart

- lib/features/auth/screens/demo_login_screen.dart

- lib/shared/widgets/app_nav_shell.dart

- lib/shared/widgets/ff_button.dart, ff_card.dart, ff_avatar.dart, ff_badge.dart

## 4. API Integration Deliverables

Phase 01 does NOT call real APIs. Dio is configured but demo interceptor returns null/empty for all calls. The API reference master file structure is defined here but populated in Phase 2 onward.

## 5. Demo Mode Requirements

| DEMO | Demo login screen visible immediately on launch. All 6 role cards shown. Tapping any card sets that role in AuthState and navigates to a stub home screen placeholder. App theme renders correctly — navy, gold, cream visible. No network calls. |
| --- | --- |

## 6. Real API Mode Requirements

| LIVE | Splash screen reads SecureStorage for token. If found, stub call to /auth/me returns 401 (no real token). App navigates to phone login (Phase 2 screen placeholder showing 'Coming in Phase 2'). Dio is configured with correct base URL. |
| --- | --- |

## 7. Files / Documents AI Studio Must Prepare

- app_config.dart — isDemo flag, apiBaseUrl (configurable per environment)

- app_router.dart — complete GoRouter with all 42 screen routes declared

- mock_data_service.dart — all module method stubs declared

- master_api_reference.md — all 103 endpoints listed with screens, request/response (populated progressively)

- app_theme.dart — full color palette, typography scale, card/button/input themes

- auth_notifier.dart — global auth state machine

## 8. Business Rules / UI Rules

- AppConfig.isDemo is a const — changing it requires a rebuild (no runtime UI toggle in production)

- GoRouter redirect: null auth → /splash. SuperAdmin → /admin/dashboard. Parent → /parent/home. Teacher → /teacher/home. Child → /child/home. Elder → /elder/home.

- Bottom nav per role: Parent(Home,Children,Calendar,Vault,Profile), Teacher(Sessions,Feedback,Profile), Child(MyDay,Coins,Scores,Family,Settings), Elder(Home,Events,Settings)

- Design system: Primary=#1A2E4A, Accent=#C8922A, Success=#2D6A4F, Alert=#C1121F, Bg=#F8F4EE

- Typography: Poppins Bold for headings, Nunito Regular for body, Space Grotesk Medium for numbers

- All widgets check current role via context.read<AuthNotifier>() before rendering action buttons

- Card radius: 16px. Elevation: soft (2dp). Padding: 16px standard, 24px generous

## 9. Done Criteria

- Flutter project builds with 0 errors / 0 warnings on iOS and Android

- Demo: tapping all 6 role cards navigates to distinct stub home screens

- App theme visible — navy AppBar, gold FAB, cream background

- GoRouter correctly redirects all 6 roles

- Auth state persists across hot restart using SecureStorage stub

## 10. Explicit Out of Scope

- Real OTP login (Phase 2)

- All feature screens (Phase 3 onward)

- FCM push setup (Phase 17)

- Photo upload (Phase 9)

PHASE 02 Authentication — OTP, PIN Login & Role Resolution

## 1. Phase Objective

Implement the full authentication flow: phone OTP login for Parent/Teacher/FamilyAdmin/Elder, PIN login for Child and Elder, auto-refresh of expired JWT, token persistence in SecureStorage, and role resolution via /auth/me. After this phase every role can authenticate correctly in both demo and live mode.

## 2. Scope Covered

- Screen: Phone number entry screen (country code picker + number input)

- Screen: OTP verification screen (6-digit auto-submit)

- Screen: Child login — join code entry + child name picker + PIN pad

- Screen: Elder login — join code + PIN pad

- Shared widget: PIN pad (4-digit keypad widget)

- AuthRepository — all auth API calls + demo mock implementations

- AuthNotifier — sendOtp, verifyOtp, verifyPin, refreshToken, logout actions

- TokenInterceptor — auto-refresh expired access token using refresh token

- SecureStorageService — save/read/delete accessToken, refreshToken

## 3. Flutter Deliverables — Files to Create

- lib/features/auth/screens/phone_login_screen.dart

- lib/features/auth/screens/otp_verify_screen.dart

- lib/features/auth/screens/child_login_screen.dart

- lib/features/auth/screens/elder_login_screen.dart

- lib/features/auth/widgets/pin_pad_widget.dart

- lib/features/auth/repositories/auth_repository.dart

- lib/core/network/token_interceptor.dart

- lib/core/storage/secure_storage_service.dart

## 4. API Integration Deliverables

| API Endpoint | Screen | Request Body | Response DTO |
| --- | --- | --- | --- |
| POST /auth/send-otp | phone_login_screen | { phoneNumber, countryCode } | { otpToken } |
| POST /auth/verify-otp | otp_verify_screen | { phoneNumber, otpToken, otpCode } | AuthResponse (accessToken, refreshToken, UserDto, role) |
| POST /auth/verify-pin | child_login_screen | { userId, pin } | AuthResponse |
| POST /auth/refresh-token | token_interceptor | { refreshToken } | AuthResponse |
| POST /auth/revoke-token | logout | { refreshToken } | bool |
| POST /auth/set-pin | pin setup | { pin } | bool |
| GET /auth/me | splash_screen | Bearer | CurrentUserDto (role, familyId, childProfileId) |

## 5. Demo Mode Requirements

| DEMO | Any 10-digit number accepted on phone screen. OTP code is always '123456'. Child join code: DEMO01, all 2 demo children listed. PIN always '1234'. On verify, AuthState is set with demo user — no network call. Demo users: Parent(Amina Sharma), Teacher(Mr. Ahmed), Child(Arjun 12), Elder(Dadi). |
| --- | --- |

## 6. Real API Mode Requirements

| LIVE | Real MSG91 OTP dispatched. Code must match. JWT stored in SecureStorage. Refresh token rotated on use. If refresh also fails, user sent to phone login. TokenInterceptor handles all refresh logic silently — user never sees 401. |
| --- | --- |

## 7. Files / Documents AI Studio Must Prepare

- lib/features/auth/screens/phone_login_screen.dart

- lib/features/auth/screens/otp_verify_screen.dart

- lib/features/auth/screens/child_login_screen.dart

- lib/core/network/token_interceptor.dart

- auth_repository.dart (demo + live implementations via interface)

## 8. Business Rules / UI Rules

- Phone: default +91. Allow +971 +966 +1 +44 via country picker dropdown

- OTP input: 6-digit, auto-advance between boxes, auto-submit on last digit

- PIN: 4-digit circular keypad. Reject patterns: 0000, 1111, 2222...9999

- Child name picker: after join code verified, GET /families/children returns name list for picker

- Rate limit: after 3 OTP requests/hour show 'Too many requests — try later' banner

- Logout: POST /auth/revoke-token → clear SecureStorage → reset AuthState → navigate /splash

## 9. Done Criteria

- Demo: every role completes full login flow and reaches home screen

- Live: real OTP completes, JWT stored, /auth/me resolves correct role

- Child PIN login: join code → name picker → PIN → child home

- Token auto-refresh: expired token triggers silent refresh, original request retried

- Logout clears all stored tokens and resets navigation to splash

## 10. Explicit Out of Scope

- Family creation wizard (Phase 4)

- Any feature screens

- FCM token registration (Phase 17)

PHASE 03 Parent Home Dashboard

## 1. Phase Objective

Build the Parent home dashboard (P-04) — the most-used screen in the app. The 90-second morning review benchmark: child progress cards, alert strip, today's events, pending verification count, family streak, and morning greeting. Polling every 60 seconds keeps data fresh.

## 2. Scope Covered

- Screen P-04: Parent Home — Family Dashboard (main entry for Parent role)

- Widget: ChildSummaryCard — avatar, name, progress bar, status pill (On Track/Needs Attention/Not Started), last active time

- Widget: AlertStrip — up to 3 alerts (unread feedback, upcoming exam, expiring doc placeholder)

- Widget: TodaysEventsPreview — next 3 calendar events

- Widget: PendingVerificationsBadge — count tap-navigates to verification queue

- Widget: FamilyStreakBadge — flame icon + streak days count

- Pull-to-refresh + 60-second auto-refresh Timer

- Empty state: no children yet — setup CTA

- Offline state: amber banner, cached data shown

## 3. Flutter Deliverables — Files to Create

- lib/features/parent/screens/parent_home_screen.dart

- lib/features/parent/widgets/child_summary_card.dart

- lib/features/parent/widgets/alert_strip_widget.dart

- lib/features/parent/widgets/events_preview_widget.dart

- lib/features/parent/providers/dashboard_provider.dart

- lib/features/parent/repositories/dashboard_repository.dart

## 4. API Integration Deliverables

| API Endpoint | Screen | Request | Response |
| --- | --- | --- | --- |
| GET /families/{id}/dashboard | parent_home_screen | Bearer + familyId from JWT | DashboardDto (children[], alerts[], upcomingEvents[], pendingCount, familyScore, streak) |

## 5. Demo Mode Requirements

| DEMO | Dashboard shows 2 children: Arjun (8/10 tasks, On Track green), Zara (4/10, Needs Attention amber). 1 unread teacher observation alert. Zara exam tomorrow alert. 3 pending verifications badge. Family streak: 12 days. 3 today events: Doctor 10AM, Tuition 4PM, Birthday tomorrow. |
| --- | --- |

## 6. Real API Mode Requirements

| LIVE | GET /families/{id}/dashboard on load and every 60 seconds. DashboardDto drives all widgets. On error: show last cached data with 'Last updated X min ago' label. On no internet: amber banner, cached state shown. |
| --- | --- |

## 7. Files / Documents AI Studio Must Prepare

- lib/features/parent/screens/parent_home_screen.dart

- lib/features/parent/providers/dashboard_provider.dart

- lib/features/parent/repositories/dashboard_repository.dart

## 8. Business Rules / UI Rules

- Status pill logic: >=80% = On Track (green #2D6A4F), 40-79% = Needs Attention (amber), <40% = Not Started (red)

- 60-second Timer.periodic in parent_home_screen initState — cancelled in dispose()

- Alert strip max 3 items — priority order: UrgentEscalation > upcoming exam > doc expiry

- Tapping child card navigates to /parent/children/{childId} (Phase 5)

- Tapping pending badge navigates to /parent/verification-queue (Phase 9)

- FAB: Add Task shortcut — opens quick task bottom sheet (Phase 8)

## 9. Done Criteria

- Demo: dashboard shows 2 children with correct data, alerts, streak badge visible

- Live: GET /dashboard returns data and screen renders within 2 seconds

- Pull-to-refresh triggers fresh API call

- Tapping child card navigates (stub screen acceptable at this phase)

- Offline banner appears when connectivity lost

## 10. Explicit Out of Scope

- Child detail screen content (Phase 5)

- Routine builder (Phase 8)

- Verification queue logic (Phase 9)

PHASE 04 Family Setup Wizard & Member Management

## 1. Phase Objective

Implement the 5-step family creation wizard for new Parent onboarding, family member listing, add-member flow, join code display with QR, and parent profile screen. Target: complete family setup in under 7 minutes.

## 2. Scope Covered

- Screen P-03: Family Setup Wizard — 5-step PageView with progress indicator

- Step 1: Family name input

- Step 2: Add children (name, age, grade, avatar picker — 10 options)

- Step 3: Add Elder (optional — name + phone + link type)

- Step 4: Choose week template (Standard School Week or Custom)

- Step 5: Done — confetti animation + join code + QR

- Screen: Family Members List — all members with role badges

- Screen: Add Member — phone number + role + link type picker

- Screen: Join Code Display — large code + QR code + share button

- Screen P-14: Parent Profile — name, city, badges, subscription info

## 3. Flutter Deliverables — Files to Create

- lib/features/family/screens/family_setup_wizard.dart

- lib/features/family/screens/family_members_screen.dart

- lib/features/family/screens/add_member_screen.dart

- lib/features/family/screens/join_code_screen.dart

- lib/features/parent/screens/parent_profile_screen.dart

- lib/features/family/providers/family_provider.dart

- lib/features/family/repositories/family_repository.dart

## 4. API Integration Deliverables

| API Endpoint | Screen | Request | Response |
| --- | --- | --- | --- |
| POST /families | wizard step 1 | { familyName, city } | FamilyDto |
| POST /families/{id}/members | add_member_screen | { phone, name, role, linkType } | FamilyMemberDto |
| GET /families/{id}/members | members_screen | Bearer | FamilyMemberDto[] |
| GET /families/{id}/join-code | join_code_screen | Bearer | { joinCode } |
| POST /families/{id}/join-code/regenerate | join_code_screen | Bearer | { joinCode } |
| PUT /families/{id} | family_settings | { familyName, city } | FamilyDto |
| GET /users/{id} | parent_profile | Bearer | UserDto |
| PUT /users/{id} | parent_profile | { fullName, city, profilePhotoUrl } | UserDto |

## 5. Demo Mode Requirements

| DEMO | Wizard pre-filled: Family='The Demo Family', Children=[Arjun(12,Class 7),Zara(9,Class 4)]. Join code='DEMO01'. QR code renders. Members list shows 4 members: Parent(FamilyAdmin), Arjun(Child), Zara(Child), Dadi(Elder). No network calls. |
| --- | --- |

## 6. Real API Mode Requirements

| LIVE | POST /families on wizard step 1. Each child addition calls POST /members. Join code fetched on step 5. All responses update FamilyProvider state. Profile updates PUT /users/{id}. |
| --- | --- |

## 7. Files / Documents AI Studio Must Prepare

- lib/features/family/screens/family_setup_wizard.dart

- lib/features/family/screens/family_members_screen.dart

- lib/features/family/screens/join_code_screen.dart

## 8. Business Rules / UI Rules

- Wizard progress indicator: step X of 5 shown in AppBar

- Avatar picker: horizontal scroll of 10 cartoon avatars (avatar_01 to avatar_10) — tap to select

- Plan child limit: FreeTrial=1, Basic=2, Family=4, Premium=99 — show upgrade dialog if exceeded

- Join code: 6-char alphanumeric, displayed large (font size 36), plus QR via qr_flutter package

- Share button: share_plus package — sends 'Join our family on FamilyFirst! Code: DEMO01'

- LinkType options: Father, Mother, Son, Daughter, Grandfather, Grandmother, Tutor, ArabicTeacher, Driver, Caregiver

- Confetti animation on wizard done: confetti package — 3 seconds

## 9. Done Criteria

- Demo: wizard completes 5 steps, confetti shows, QR code visible on step 5

- Live: POST /families creates family with FreeTrial subscription, members added via API

- Share button opens native share sheet with join code text

- Members list shows all roles with correct badge colors

## 10. Explicit Out of Scope

- Teacher assignment (Phase 4 extension in Phase 10)

- Attendance session creation (Phase 6)

PHASE 05 Child Detail View — Unified Profile (Parent Perspective)

## 1. Phase Objective

Build the Child Detail screen (P-05) — the most important parent screen after the dashboard. Three-tab design replaces 5 separate screens: Today's tasks with photo verification, This Week radar chart, and Teacher Feedback timeline. This is the parent's window into each child's world.

## 2. Scope Covered

- Screen P-05: Child Detail — DefaultTabController with 3 tabs

- Tab 1 — Today: task list with status icons (done/pending/missed), photo thumbnails, approve/flag inline

- Tab 2 — This Week: 7-day mini calendar grid + pentagon radar chart for 5 pillars (fl_chart)

- Tab 3 — Feedback: chronological teacher feedback cards, type badge, unread highlight, tap to acknowledge

- Header: child avatar + name + today score (e.g. 82/100) + current streak

- FAB actions: Add task, Send appreciation to child, Write weekly remark, Deduct coins (with reason)

## 3. Flutter Deliverables — Files to Create

- lib/features/parent/screens/child_detail_screen.dart

- lib/features/parent/widgets/task_status_list.dart

- lib/features/parent/widgets/photo_review_sheet.dart (bottom sheet for photo expand + approve/flag)

- lib/features/parent/widgets/child_radar_chart.dart (fl_chart pentagon)

- lib/features/parent/widgets/week_mini_calendar.dart

- lib/features/parent/widgets/feedback_card_widget.dart

- lib/features/parent/providers/child_detail_provider.dart

- lib/features/parent/repositories/child_repository.dart

## 4. API Integration Deliverables

| API Endpoint | Tab / Screen | Request | Response |
| --- | --- | --- | --- |
| GET /families/{id}/children/{childId} | header + all tabs | Bearer | ChildDetailDto |
| GET /families/{id}/tasks/completions | Today tab | ?childId&date=today | TaskCompletionDto[] |
| GET /families/{id}/feedback | Feedback tab | ?childId&page=1&pageSize=20 | PaginatedList<FeedbackDto> |
| GET /children/{childId}/score-history | This Week tab | ?periodDays=7 | ScoreHistoryDto[] |
| PUT /tasks/completions/{id}/review | Today tab approve/flag | { status, reviewNote } | TaskCompletionDto |
| POST /feedback/{id}/acknowledge | Feedback tab | { parentResponseText } | FeedbackDto |
| POST /children/{childId}/coin-deduction | FAB action | { amount, note } | CoinTransactionDto |

## 5. Demo Mode Requirements

| DEMO | Arjun profile: Today=8/10 tasks (6 approved green, 2 awaiting review amber with photo thumb), Radar: Study:17,Clean:14,Disc:16,Screen:12,Resp:18. Streak: 8 days. Feedback: 3 cards — Appreciation(read), Complaint(unread amber border), Observation(read). |
| --- | --- |

## 6. Real API Mode Requirements

| LIVE | All 4 API calls fire in parallel (Future.wait) on screen load. Photo thumbnails loaded via cached_network_image. Approve/flag actions POST immediately with loading indicator on card. Feedback acknowledge on tap + visual change. |
| --- | --- |

## 7. Files / Documents AI Studio Must Prepare

- lib/features/parent/screens/child_detail_screen.dart

- lib/features/parent/widgets/photo_review_sheet.dart

- lib/features/parent/widgets/child_radar_chart.dart

## 8. Business Rules / UI Rules

- Radar chart: fl_chart RadarChart — 5 axes, navy fill, gold border, score labels at each point

- Photo expand: tap thumbnail → full-screen bottom sheet with image + Approve (green) + Flag (red) buttons

- Flag flow: bottom sheet with reason picker (Not done properly / Photo unclear / Task not completed) + optional message

- Unread feedback: amber left border (4px) + bold title until POST /acknowledge called

- Coin deduction: requires reason (min 5 chars) — shows to child in their coin history

- FAB: SpeedDial widget — 4 sub-actions with icons and labels

- Send appreciation: calls POST /feedback { type: Appreciation, message } — triggers child FCM (Phase 17)

## 9. Done Criteria

- All 3 tabs load correct data in demo mode

- Photo expand → approve/flag flow functional

- Radar chart renders with 5 pillars and correct scores

- Feedback unread items have amber border — cleared after tap + acknowledge call

- Coin deduction flow validates reason length before submit

## 10. Explicit Out of Scope

- Routine builder (Phase 8)

- Verification queue (Phase 9)

- Medical records tab (Level 2)

PHASE 06 Teacher Home, Sessions & Attendance Marking

## 1. Phase Objective

Build the complete teacher experience: home screen showing today's sessions, the attendance marking screen (< 30 seconds for 10 students benchmark), comment template selection, submit flow with parent notifications, and teacher profile. This is the adoption-critical flow — it must be effortless.

## 2. Scope Covered

- Screen T-01: Teacher Home — Today's Sessions card list with time, subject, batch, student count

- Screen T-02: Attendance Marking — child list defaulted ALL Present, one-tap status toggle (Present/Absent/Late/LeftEarly)

- Widget: AttendanceChildRow — avatar + name + 4-tap status cycle + optional comment icon

- Widget: CommentBottomSheet — template list + free text field

- Submit flow: summary confirmation → POST → session locked → parent FCM

- Offline support: attendance saved locally (sqflite) + sync on reconnect

- Screen T-05: Teacher Profile

- Screen: Create/Edit Session (date, subject, batch, recurring days)

## 3. Flutter Deliverables — Files to Create

- lib/features/teacher/screens/teacher_home_screen.dart

- lib/features/teacher/screens/attendance_marking_screen.dart

- lib/features/teacher/screens/create_session_screen.dart

- lib/features/teacher/screens/teacher_profile_screen.dart

- lib/features/teacher/widgets/attendance_child_row.dart

- lib/features/teacher/widgets/comment_template_sheet.dart

- lib/features/teacher/providers/attendance_provider.dart

- lib/features/teacher/repositories/attendance_repository.dart

- lib/core/local/offline_queue_service.dart (sqflite)

## 4. API Integration Deliverables

| API Endpoint | Screen | Request | Response |
| --- | --- | --- | --- |
| GET /families/{id}/attendance/sessions?date=today | teacher_home | Bearer | AttendanceSessionDto[] |
| POST /families/{id}/attendance/sessions | create_session_screen | { sessionName, subject, scheduledDate, startTime, isRecurring, recurringDays } | AttendanceSessionDto |
| GET /families/{id}/attendance/sessions/{id}/records | attendance_marking | Bearer | AttendanceRecordDto[] |
| POST /sessions/{id}/submit | attendance_marking (Submit btn) | { records:[{childProfileId, status, comment}] } | AttendanceSessionDto (locked) |
| PUT /sessions/{id}/records/{rid} | attendance_marking (edit < 1hr) | { status, comment } | AttendanceRecordDto |
| GET /families/{id}/comment-templates?category=Attendance | comment_sheet | Bearer | CommentTemplateDto[] |

## 5. Demo Mode Requirements

| DEMO | Teacher Home: 2 sessions — Batch A Math 4PM (6 students, Pending) and Batch B English 6PM (4 students, Pending). Attendance marking: all 6 children listed, all defaulted Present. Toggle Rayan to Absent, select template 'Second absence this week'. Submit shows '5 present, 1 absent' summary. Total demo time: ~20 seconds. |
| --- | --- |

## 6. Real API Mode Requirements

| LIVE | GET /sessions?date=today on home load. Attendance marking screen fetches assigned children. Submit POST /submit locks session and triggers real parent FCM. Offline: attendance JSON saved to sqflite, uploaded on next connectivity change. |
| --- | --- |

## 7. Files / Documents AI Studio Must Prepare

- lib/features/teacher/screens/teacher_home_screen.dart

- lib/features/teacher/screens/attendance_marking_screen.dart

- lib/features/teacher/widgets/attendance_child_row.dart

- lib/features/teacher/widgets/comment_template_sheet.dart

## 8. Business Rules / UI Rules

- All children default to Present on screen load (smart default = minimum taps)

- Status cycle on tap: Present→Absent→Late→LeftEarly→Present (4-state toggle)

- Comment icon appears on any child row — taps opens template bottom sheet

- Submit button sticky at bottom — shows summary badge (8 present, 1 absent, 1 late)

- Submit confirmation: small bottom sheet '5 Present, 1 Absent — Submit?' Yes/No

- Edit window: 1 hour after submission — teacher can edit any record. After 1hr: read-only view only

- Offline banner: amber strip — data will sync automatically

- Session list: past sessions (today) shown below with green Submitted badge

- FAB on teacher home: + Create New Session

## 9. Done Criteria

- Demo: teacher home shows 2 sessions, attendance marking works in < 20 seconds for 6 students

- Live: POST /submit creates attendance records and session becomes IsSubmitted=true

- Offline: attendance JSON persists in sqflite, upload on reconnect with success toast

- Edit within 1hr: allowed. After 1hr: submit button replaced with read-only indicator

- Comment templates load from API and persist in local cache

## 10. Explicit Out of Scope

- Teacher feedback submission (Phase 7)

- Teacher weekly summary (Phase 7)

- Parent attendance view (Phase 5 tab)

PHASE 07 Teacher Feedback — Submit, History & Acknowledgement

## 1. Phase Objective

Implement the teacher feedback module: all 6 feedback types (Appreciation, Complaint, Observation, Homework, Urgent Escalation, Weekly Summary), feedback history view, parent feedback inbox with acknowledgement, and the closed-loop observation→action flow.

## 2. Scope Covered

- Screen T-03: Feedback Submission — type picker, child picker, severity, template/free text

- Screen T-04: Teacher Feedback History — own submissions with edit/delete within 24hr

- Screen: Parent Feedback Inbox — categorized cards per child, type badge, unread highlight

- Screen: Feedback Detail — full feedback with acknowledge button + parent response field

- Weekly Summary template (Friday prompt): structured fields for attendance rate, homework rate, standout, focus area

- Urgent escalation: visual red banner, immediate delivery (no batching)

## 3. Flutter Deliverables — Files to Create

- lib/features/teacher/screens/feedback_submission_screen.dart

- lib/features/teacher/screens/feedback_history_screen.dart

- lib/features/parent/screens/feedback_inbox_screen.dart

- lib/features/parent/screens/feedback_detail_screen.dart

- lib/features/teacher/widgets/feedback_type_picker.dart

- lib/features/teacher/widgets/weekly_summary_form.dart

- lib/features/teacher/providers/feedback_provider.dart

- lib/features/teacher/repositories/feedback_repository.dart

## 4. API Integration Deliverables

| API Endpoint | Screen | Request | Response |
| --- | --- | --- | --- |
| POST /families/{id}/feedback | feedback_submission | { childProfileId, type, severity, message, templateId, sessionId } | FeedbackDto |
| GET /families/{id}/feedback | feedback_history (teacher) | ?teacherId&page | PaginatedList<FeedbackDto> |
| GET /families/{id}/feedback | feedback_inbox (parent) | ?childId&page | PaginatedList<FeedbackDto> |
| GET /families/{id}/feedback/{id} | feedback_detail | Bearer | FeedbackDto |
| PUT /families/{id}/feedback/{id} | edit feedback (< 24hr) | { message, severity } | FeedbackDto |
| DELETE /families/{id}/feedback/{id} | delete (< 24hr) | Bearer | bool |
| POST /feedback/{id}/acknowledge | feedback_detail (parent) | { parentResponseText } | FeedbackDto |

## 5. Demo Mode Requirements

| DEMO | Feedback submission: 6 type cards shown. Selecting Appreciation: child picker → Priya → message 'Outstanding algebra today' → Submit. Parent inbox: 3 cards — Appreciation(read), Complaint(unread amber), Weekly Summary(read). Complaint detail shows acknowledge button for parent. |
| --- | --- |

## 6. Real API Mode Requirements

| LIVE | POST /feedback on submit. Urgent type: DIO marks it high priority, delivered inline. Parent GET feedback inbox filters by childId. Acknowledge POST closes the loop. Teacher edit/delete blocked after 24hr with 403 error shown as toast. |
| --- | --- |

## 7. Files / Documents AI Studio Must Prepare

- lib/features/teacher/screens/feedback_submission_screen.dart

- lib/features/parent/screens/feedback_inbox_screen.dart

- lib/features/parent/screens/feedback_detail_screen.dart

## 8. Business Rules / UI Rules

- 6 feedback types displayed as icon cards: Appreciation(star), Complaint(flag), Observation(eye), Homework(book), Urgent(siren), WeeklySummary(calendar)

- Elder role can only submit Appreciation type — other cards hidden/disabled

- Complaint: severity picker (Low/Medium/Urgent) — Urgent triggers red banner on parent notification

- Weekly Summary: only shown Friday + structured form (4 fields with validation)

- Edit/Delete: timestamp check — if > 24hr, buttons hidden and 'Editing window closed' label shown

- Feedback inbox: filter chips — All / Appreciation / Complaint / Observation / Unread

- Unread count badge on teacher nav item (second tab) and parent feedback tab

- Acknowledge: changes card border from amber to green + shows parent reply if entered

## 9. Done Criteria

- All 6 feedback types submittable in demo mode

- Live: POST /feedback creates record, parent notification dispatched

- Parent feedback inbox shows categorized cards with correct type badges

- Acknowledge button changes card state visually

- Edit/delete blocked after 24hr with clear UI message

## 10. Explicit Out of Scope

- Weekly digest report (Phase 18)

- FCM notification delivery (Phase 17)

PHASE 08 Task & Routine Builder (Parent)

## 1. Phase Objective

Build the parent routine builder — weekly planner with 7-day columns, 4 time blocks per day, task template library, add/edit/delete tasks, and Exam Season Mode one-tap template swap. This is the system-of-record for each child's daily structure.

## 2. Scope Covered

- Screen P-06: Routine Builder — 7-column × 4-block weekly planner

- Time blocks: Morning (6-9AM), School (locked, grey), Evening (4-7PM), Night (7-10PM)

- Add Task flow: template library picker (age-filtered) OR custom task

- Task fields: name, time block, duration, coin value, photo required toggle, pillar tag, recurring days

- Exam Season Mode button: one-tap swaps to study-heavy template (confirmation modal)

- Task list screen (read view): today's tasks per child by time block

## 3. Flutter Deliverables — Files to Create

- lib/features/tasks/screens/routine_builder_screen.dart

- lib/features/tasks/screens/add_task_screen.dart

- lib/features/tasks/widgets/task_template_picker.dart

- lib/features/tasks/widgets/time_block_column.dart

- lib/features/tasks/widgets/task_chip.dart (compact task in planner view)

- lib/features/tasks/providers/task_provider.dart

- lib/features/tasks/repositories/task_repository.dart

## 4. API Integration Deliverables

| API Endpoint | Screen | Request | Response |
| --- | --- | --- | --- |
| GET /families/{id}/tasks?childId&date | routine_builder | Bearer | TaskItemDto[] |
| POST /families/{id}/tasks | add_task_screen | { taskName, timeBlock, duration, coinValue, isPhotoRequired, pillarTag, isRecurring, recurringDays, childProfileId } | TaskItemDto |
| PUT /families/{id}/tasks/{id} | edit_task_screen | { same fields } | TaskItemDto |
| DELETE /families/{id}/tasks/{id} | task long-press delete | Bearer | bool |
| GET /admin/task-templates?ageGroup | template_picker | Bearer | TaskTemplateDto[] |

## 5. Demo Mode Requirements

| DEMO | Routine builder shows 7 columns (Mon-Sun), 4 blocks each. Morning block has 3 demo tasks for Arjun: Take Bath(10min,10c), Eat Breakfast(15min,5c), Wear Uniform(5min,5c). Evening has Math Homework(45min,30c), Read(20min,20c). Template picker shows 15 templates filtered for age 12. |
| --- | --- |

## 6. Real API Mode Requirements

| LIVE | GET /tasks?childId loads current routine. Add Task calls POST. Delete uses swipe-to-delete with confirmation. Exam Season Mode: confirms then calls POST for each study task (batch). Changes take effect from next morning. |
| --- | --- |

## 7. Files / Documents AI Studio Must Prepare

- lib/features/tasks/screens/routine_builder_screen.dart

- lib/features/tasks/screens/add_task_screen.dart

- lib/features/tasks/widgets/task_template_picker.dart

## 8. Business Rules / UI Rules

- School time block (09:00-16:00): rendered as locked grey row — no tasks allowed

- Task chip in planner: icon + name (truncated 15 chars) + coin badge — tap to edit

- Long-press task chip → delete confirmation bottom sheet

- Add Task sheet: bottom sheet with full form. Save applies from tomorrow

- Template picker: tabs by category (Study, Morning, Evening, Chores, Self-care). Filtered by child age

- Exam Season Mode: replaces Evening + Night blocks with study templates — shows confirm dialog first

- Pillar tags: Study, Cleanliness, Discipline, ScreenControl, Responsibility — drives radar chart scores

- isRecurring: toggle ON by default. Day chips (M T W T F S S) — tap to include/exclude

- CoinValue slider: 5 to 200, snaps to multiples of 5

## 9. Done Criteria

- Demo: routine builder shows 7 days with demo tasks, template picker loads 15 templates

- Live: add task → POST → task appears in builder immediately via state refresh

- Delete: confirmation shown, soft delete via API on confirm

- Exam Season Mode: confirmation modal → tasks batch-created

## 10. Explicit Out of Scope

- Child task completion screen (Phase 9)

- Verification queue (Phase 9)

- Rewards and coins (Phase 10)

PHASE 09 Child Home (My Day), Task Completion & Photo Upload

## 1. Phase Objective

Build the child-facing home screen (C-02, C-03) — the game-like daily experience. Progress ring, time block sections, task detail with camera, photo upload to S3, submit flow, and the parent verification queue (P-07) with batch approve. This is the core engagement loop.

## 2. Scope Covered

- Screen C-02: Child Home — My Day (animated avatar, progress ring, time block sections)

- Screen C-03: Task Detail (child view) — instructions, timer, mark done, photo capture

- S3 presigned upload: image_picker → compress → PUT to presigned URL → store URL

- Submit flow: POST /completions → 'Awaiting parent approval' state on card

- Screen P-07: Parent Verification Queue — all pending submissions with photo, approve/flag

- Batch approve: one-tap approve all pending submissions

- Emergency Help floating button (Level 1: push notification to parents only, no GPS)

## 3. Flutter Deliverables — Files to Create

- lib/features/child/screens/child_home_screen.dart

- lib/features/child/screens/task_detail_screen.dart

- lib/features/child/widgets/progress_ring_widget.dart (custom painter)

- lib/features/child/widgets/time_block_section.dart

- lib/features/child/widgets/task_list_item.dart

- lib/features/child/widgets/countdown_timer_widget.dart

- lib/features/parent/screens/verification_queue_screen.dart

- lib/features/parent/widgets/verification_card.dart

- lib/core/services/s3_upload_service.dart

- lib/features/child/providers/child_day_provider.dart

- lib/features/child/repositories/task_completion_repository.dart

## 4. API Integration Deliverables

| API Endpoint | Screen | Request | Response |
| --- | --- | --- | --- |
| GET /families/{id}/tasks/completions?childId&date | child_home | Bearer | TaskCompletionDto[] |
| POST /tasks/completions/upload-url | task_detail (before submit) | { fileName } | { presignedUrl, s3Key } |
| POST /tasks/{id}/completions | task_detail (submit) | { scheduledDate, photoUrl } | TaskCompletionDto |
| GET /families/{id}/tasks/verification-queue | verification_queue (parent) | Bearer | TaskCompletionDto[] |
| PUT /tasks/completions/{id}/review | verification_card (parent) | { status, reviewNote } | TaskCompletionDto |
| POST /tasks/verification-queue/approve-all | verification_queue (parent) | Bearer | { approvedCount } |

## 5. Demo Mode Requirements

| DEMO | Child home: progress ring at 60% (6/10 tasks). Morning block: 3 tasks all green (completed). Evening block: 4 tasks — Math (awaiting review amber), Read (pending), Clean Room (pending), Revision (pending). Tapping Math task opens detail showing photo thumbnail and 'Awaiting approval' status. Parent verification queue: 3 cards with photo thumbnails. |
| --- | --- |

## 6. Real API Mode Requirements

| LIVE | GET /completions on load and on app resume. Photo flow: image_picker → flutter_image_compress (max 1MB) → GET presigned URL → PUT image to S3 → POST /completions with s3Key as photoUrl. Verification queue: parent fetches via API, approve/flag actions send PUT immediately. |
| --- | --- |

## 7. Files / Documents AI Studio Must Prepare

- lib/features/child/screens/child_home_screen.dart

- lib/features/child/widgets/progress_ring_widget.dart

- lib/features/parent/screens/verification_queue_screen.dart

- lib/core/services/s3_upload_service.dart

## 8. Business Rules / UI Rules

- Progress ring: CustomPainter — circular arc from 0° to completion%. Color: <40% red, 40-79% amber, ≥80% green. Center text: 'N/M done. Keep going!'

- Task states in child UI: Pending(grey), InProgress(blue), SubmittedForReview(amber spinner), Approved(green check), Flagged(red redo), Missed(red strikethrough)

- Photo required (from task config): camera opens automatically. Optional: shows 'Skip Photo?' option if parent allowed

- S3 upload progress: linear progress bar in task detail while uploading

- Emergency button: floating action on child home (subtle, bottom left). Hold 2 seconds → activates. Sends FCM to all parents.

- Verification queue: swipe left on card → quick approve/flag. Tap → full-screen photo view

- Batch approve: top of verification queue — 'Approve All (N)' button with count badge

- After approval: child gets coin animation (Phase 10)

## 9. Done Criteria

- Demo: child home shows progress ring at 60%, time blocks with correct task states

- Photo upload: image captured → compressed → S3 upload → task shows awaiting state

- Live: POST /completions creates record visible in parent verification queue immediately

- Batch approve: approves all, returns count, queue empties

- Emergency button: 2-second hold triggers FCM (demo: shows local notification)

## 10. Explicit Out of Scope

- Coins and rewards (Phase 10)

- Child scores screen (Phase 10)

- Streak calculation (Phase 10)

PHASE 10 Coins, Rewards, Streak & Child Scores

## 1. Phase Objective

Implement the gamification engine: coin transactions (earn on task approval, spend on reward redemption), the reward shop (child view + parent view), streak tracking with freeze mechanic, level progression, pillar scores radar, badges, and parent weekly remark. This is what makes the app addictive for children.

## 2. Scope Covered

- Screen C-04: My Coins & Rewards — coin stats, reward grid, redemption flow, coin history

- Screen C-05: My Scores — pentagon radar chart, streak section, badges, parent remark

- Screen P-05 Tab: Scores tab (parent view of child scores — already partially built)

- Screen P-08: Reward Shop (parent view) — active rewards, catalog toggle, custom rewards, pending approvals

- Coin earn animation: floating +N coins animation on task approval push notification

- Streak: daily calculation, streak freeze mechanic, milestone celebration (7, 14, 30 days)

- Level system: Beginner→Learner→Champion→Star→Legend based on lifetime coins

## 3. Flutter Deliverables — Files to Create

- lib/features/child/screens/coins_rewards_screen.dart

- lib/features/child/screens/my_scores_screen.dart

- lib/features/parent/screens/reward_shop_screen.dart

- lib/features/child/widgets/reward_card_widget.dart

- lib/features/child/widgets/coin_animation_overlay.dart

- lib/features/child/widgets/badge_grid_widget.dart

- lib/features/child/providers/coins_provider.dart

- lib/features/child/providers/scores_provider.dart

- lib/features/parent/providers/reward_shop_provider.dart

- lib/features/parent/repositories/reward_repository.dart

## 4. API Integration Deliverables

| API Endpoint | Screen | Request | Response |
| --- | --- | --- | --- |
| GET /children/{id}/coin-history | coins_screen | ?page | PaginatedList<CoinTransactionDto> |
| GET /families/{id}/rewards?enabled=true | coins_screen (reward grid) | Bearer | RewardDto[] |
| POST /rewards/{id}/redeem | reward_card tap | { childProfileId } | RedemptionDto |
| GET /families/{id}/rewards/redemptions?status=Pending | reward_shop (parent) | Bearer | RedemptionDto[] |
| PUT /rewards/redemptions/{id} | reward_shop (parent approve) | { status, parentNote } | RedemptionDto |
| POST /families/{id}/rewards | reward_shop (parent create) | { name, category, coinCost } | RewardDto |
| PUT /families/{id}/rewards/{id} | reward_shop (parent edit) | { coinCost, isEnabled } | RewardDto |

## 5. Demo Mode Requirements

| DEMO | Child coins screen: total 340 coins, earned today +55, spent this week -100. Reward grid: 5 rewards — 30min Screen Time(100c, affordable), Movie Night(200c, progress bar 70%), Choose Dinner(150c), Gaming(120c), ₹50 Pocket Money(300c). Redemption: tap Movie Night → confirm → 'Pending approval'. Scores: pentagon showing 77/100, streak 8 days, 3 badges. |
| --- | --- |

## 6. Real API Mode Requirements

| LIVE | GET /coin-history paginated, infinite scroll. GET /rewards loads child-visible rewards. POST /redeem validates coin balance on server. Parent redemption approval PUT deducts coins atomically. Parent reward shop: catalog toggle enables system rewards, custom reward creation. |
| --- | --- |

## 7. Files / Documents AI Studio Must Prepare

- lib/features/child/screens/coins_rewards_screen.dart

- lib/features/child/screens/my_scores_screen.dart

- lib/features/parent/screens/reward_shop_screen.dart

## 8. Business Rules / UI Rules

- Reward card: if insufficient coins → grey overlay + 'Need X more coins' label + linear progress bar toward goal

- Redemption flow: confirm bottom sheet → POST → status shows 'Pending approval 🕐' on card

- Approved notification (Phase 17): coin balance updates + celebration animation on child home

- Streak widget: flame emoji + N days + 'Best: N days' + freeze count (max 2)

- Level badge: colored badge (Bronze→Silver→Gold→Platinum→Diamond) based on lifetime coins

- Badge grid: earned badges shown in color, locked badges greyed with '???' label

- Radar chart: same fl_chart pentagon as Phase 5 — uses ChildProfile.pillarScores

- Parent weekly remark card: gold border, italic text, parent name + heart emoji

- Parent reward shop: Section 1 (Active), Section 2 (Catalog toggle), Section 3 (Custom), Section 4 (Pending approvals)

## 9. Done Criteria

- Demo: coins screen shows 340 coins, all 5 rewards visible with correct states

- Redemption: confirm → pending state visible on card

- Parent approves in reward shop → coin balance updates

- Radar chart renders correctly with 5 scores

- Streak badge with flame animation on screen entry

## 10. Explicit Out of Scope

- Notification for coin earn (Phase 17)

- Reports/insights module (Phase 18)

PHASE 11 Family Calendar & Events

## 1. Phase Objective

Build the unified family calendar: all event types, role-filtered views (Parent sees all, Child sees simplified, Elder sees family events), recurring events, event creation with reminders, and the upcoming events list used on the parent dashboard.

## 2. Scope Covered

- Screen P-09 / P-11: Family Calendar — Month/Week/Day toggle (table_calendar package)

- Screen: Create/Edit Event — full form with all fields

- Screen C-06 Tab: Family events section (already partially in child family screen — Phase 12)

- Screen E-04: Elder Family Events — simplified read-only view

- Role-filtered event display: Parent(all), Child(own tasks+classes+birthdays), Elder(family events+birthdays)

- Reminder config: add multiple reminders per event with channel picker

## 3. Flutter Deliverables — Files to Create

- lib/features/calendar/screens/family_calendar_screen.dart

- lib/features/calendar/screens/create_event_screen.dart

- lib/features/calendar/screens/event_detail_screen.dart

- lib/features/calendar/widgets/calendar_event_tile.dart

- lib/features/calendar/providers/calendar_provider.dart

- lib/features/calendar/repositories/calendar_repository.dart

## 4. API Integration Deliverables

| API Endpoint | Screen | Request | Response |
| --- | --- | --- | --- |
| GET /families/{id}/calendar/events?fromDate&toDate | family_calendar | Bearer | EventDto[] |
| GET /families/{id}/calendar/upcoming?days=7 | dashboard preview + calendar | Bearer | EventDto[] |
| POST /families/{id}/calendar/events | create_event_screen | { title, type, startDateTime, endDateTime, isAllDay, visibilityScope, isRecurring, recurrenceRule, reminders[] } | EventDto |
| PUT /families/{id}/calendar/events/{id} | event_detail edit | { same fields } | EventDto |
| DELETE /families/{id}/calendar/events/{id} | event_detail | Bearer | bool |

## 5. Demo Mode Requirements

| DEMO | Calendar shows demo month with 8 events: Doctor appointment, 2 tuition classes, Zara exam, Arjun birthday, family outing, medicine reminders. Month view: colored dots on event days. Week view: hourly lanes with event blocks. Create event: pre-filled Doctor Appointment example. |
| --- | --- |

## 6. Real API Mode Requirements

| LIVE | GET /events?fromDate&toDate called on month change. Create event POST creates reminders as EventReminder rows server-side. Role-filtered: Child GET returns only events with visibilityScope including Child role. Elder gets Family + Birthday events only. |
| --- | --- |

## 7. Files / Documents AI Studio Must Prepare

- lib/features/calendar/screens/family_calendar_screen.dart

- lib/features/calendar/screens/create_event_screen.dart

## 8. Business Rules / UI Rules

- table_calendar package: month/week/day toggle. Custom cell builder for colored event dots

- Event color by type: DoctorAppointment(red), SchoolEvent(blue), Tuition(purple), Birthday(gold), Medicine(green), Exam(orange), FamilyTravel(teal)

- Create event: isAllDay toggle. End time required if not allDay. RecurrenceRule: RRULE string generated from frequency picker (Daily/Weekly/Monthly) + day chips

- Reminders: up to 5 per event. Picker options: 5min, 15min, 30min, 1hr, 2hr, 1day, 3days before

- Birthday events: auto-generated by backend (Phase 16) — show as read-only non-deletable

- Elder view: simplified list (not calendar grid) — large cards with date, title, icon only

- visibilityScope: Family/Parent/Child/Elder/Caregiver — multiselect in create form

## 9. Done Criteria

- Demo: calendar shows 8 events across the month with correct colors

- Live: POST /events creates event with reminders, appears in calendar immediately

- Child view: only child-relevant events visible (no financial or adult events)

- Elder view: simplified list with large font

- Recurring events show on correct days (RRULE parsed client-side for display)

## 10. Explicit Out of Scope

- Reminder delivery/FCM (Phase 17)

- Family Goals screen (Phase 12)

- Document expiry calendar events (Level 2)

PHASE 12 Child Family Screen, Elder App & Family Goals

## 1. Phase Objective

Build the Child family screen (C-06) showing family score, sibling progress, active family goals, appreciation wall, and the complete Elder app (E-01 to E-05). Also implement the Family Goals feature (P-12) with progress tracking toward shared family targets.

## 2. Scope Covered

- Screen C-06: Child Family Screen — family score gauge, sibling cards, active goal card, events, appreciation wall

- Screen P-12: Family Goals — create goal with target metric, reward, deadline. Progress tracking.

- Screen E-01: Elder Login (simple — already done in Phase 2, finalize UX here)

- Screen E-02: Elder Home — extra-large text, grandchild cards, family score

- Screen E-03: Elder Send Appreciation — type message / record voice note / pick sticker

- Screen E-04: Elder Family Events (simplified list — already in Phase 11, finalize here)

- Screen E-05: Elder Settings — font size (Normal/Large/XL), language, 'Call for Help' button

## 3. Flutter Deliverables — Files to Create

- lib/features/child/screens/child_family_screen.dart

- lib/features/parent/screens/family_goals_screen.dart

- lib/features/elder/screens/elder_home_screen.dart

- lib/features/elder/screens/elder_send_appreciation_screen.dart

- lib/features/elder/screens/elder_settings_screen.dart

- lib/features/elder/widgets/grandchild_card_widget.dart

- lib/features/elder/providers/elder_provider.dart

## 4. API Integration Deliverables

| API Endpoint | Screen | Request | Response |
| --- | --- | --- | --- |
| GET /families/{id} | child_family_screen | Bearer | FamilyDto (score, streak) |
| GET /families/{id}/members | child_family_screen (sibling cards) | Bearer | FamilyMemberDto[] |
| GET /families/{id}/calendar/upcoming?days=7 | child_family_screen | Bearer | EventDto[] |
| GET /families/{id}/feedback | appreciation wall (elder appreciations) | ?type=Appreciation | FeedbackDto[] |
| POST /families/{id}/feedback | elder send appreciation | { type:Appreciation, childProfileId, message, audioUrl } | FeedbackDto |
| GET /families/{id}/calendar/upcoming?days=30 | elder_home | Bearer (Elder role) | EventDto[] |

## 5. Demo Mode Requirements

| DEMO | Child family screen: Family score gauge 78/100. Your contribution: 18 pts. 2 sibling cards (Arjun/Zara with today's task counts). Active goal: 'Water Park 68% complete, 4 days left'. Appreciation wall: 'Dadi says Bahut acha kiya beta! 🙏'. Elder home: large fonts, 2 grandchild cards. Send appreciation: type + record voice + 6 stickers. |
| --- | --- |

## 6. Real API Mode Requirements

| LIVE | Child family screen: parallel GET /families + /members + /calendar/upcoming. Appreciation wall: GET /feedback?type=Appreciation&limit=5. Elder appreciation POST sends to child. Voice note: record_plugin → upload S3 → include audioUrl in message JSON. Elder gets simplified event list from same calendar API filtered by Elder visibilityScope. |
| --- | --- |

## 7. Files / Documents AI Studio Must Prepare

- lib/features/child/screens/child_family_screen.dart

- lib/features/elder/screens/elder_home_screen.dart

- lib/features/elder/screens/elder_send_appreciation_screen.dart

## 8. Business Rules / UI Rules

- Elder home: MediaQuery text scale factor controlled by ElderSettings.fontSize (1.0/1.3/1.6)

- Grandchild card: extra-large — photo 56px, name 22sp, task count 28sp, status text 20sp

- Voice note: record_plugin package — 30 second max. Waveform visualizer during recording. Play button on appreciation wall card

- Sticker picker: 6 emoji options (🙏❤️🌟👏🎂🎉). Each maps to preset message text

- Call for Help button (Elder settings): shows large phone number + direct call intent

- Family score gauge: circular arc 0-100, color-coded (green 70+, amber 40-69, red <40)

- Friendly sibling comparison: 'Priya: 8/10 tasks. You: 6/10. Can you catch up?' — warm tone, never shaming

- Active goal card: goal description + progress bar + days remaining + emoji celebration on completion

## 9. Done Criteria

- Demo: all elder screens work with large fonts, grandchild cards visible

- Voice note: record → play back → send (demo: plays local recording)

- Child family screen shows family score, sibling comparison, active goal

- Elder appreciation appears in child's appreciation wall

- Elder settings: font size change applies immediately across all elder screens

## 10. Explicit Out of Scope

- Notification for appreciation (Phase 17)

- Family photo albums (Level 3)

PHASE 13 Admin Panel — Super Admin Web + Family Admin

## 1. Phase Objective

Build the Super Admin web panel (Angular was specified in backend, but Flutter web can serve admin screens) and the Family Admin in-app configuration panel. Covers family management, plan management, task template library, reward catalog, notification campaigns, and app configuration.

## 2. Scope Covered

- Screen SA-01: Admin Login (SuperAdmin only — web Flutter or mobile)

- Screen SA-02: Admin Dashboard — KPI widgets (families, revenue, churn, signups)

- Screen SA-03: Family Management — search, filter, detail, extend trial, block

- Screen SA-04: Subscription & Plans Manager — edit prices, features, create coupons

- Screen SA-05: Task Template Library — CRUD for system templates with age group tags

- Screen SA-06: Reward Shop Catalog — CRUD for system rewards

- Screen SA-07: Notification Campaign Manager

- Screen SA-11: App Configuration — feature flags, min version, global coin values

- Screen FA-01: Family Admin Panel — members, roles, module visibility, attendance statuses, notification rules

## 3. Flutter Deliverables — Files to Create

- lib/features/admin/screens/admin_dashboard_screen.dart

- lib/features/admin/screens/family_management_screen.dart

- lib/features/admin/screens/plans_manager_screen.dart

- lib/features/admin/screens/task_templates_screen.dart

- lib/features/admin/screens/reward_catalog_screen.dart

- lib/features/admin/screens/notification_campaign_screen.dart

- lib/features/admin/screens/app_config_screen.dart

- lib/features/family_admin/screens/family_admin_panel_screen.dart

- lib/features/admin/providers/admin_provider.dart

- lib/features/admin/repositories/admin_repository.dart

## 4. API Integration Deliverables

| API Endpoint | Screen | Request | Response |
| --- | --- | --- | --- |
| GET /admin/dashboard | admin_dashboard | Bearer(SuperAdmin) | AdminDashboardDto |
| GET /admin/families?search&plan&status&page | family_management | Bearer | PaginatedList<FamilyAdminDto> |
| PUT /admin/families/{id}/subscription | family_detail (extend trial) | { planId, trialDays } | SubscriptionDto |
| GET /admin/plans | plans_manager | Bearer | PlanDto[] |
| PUT /admin/plans/{id} | plans_manager | { price, maxChildren } | PlanDto |
| GET /admin/task-templates | task_templates | Bearer | TaskTemplateDto[] |
| POST /admin/task-templates | task_templates | { taskName, category, iconCode, coinValue, ageGroup } | TaskTemplateDto |
| GET /admin/feature-flags | app_config | Bearer | FeatureFlagDto[] |
| PUT /admin/feature-flags/{flag} | app_config | { isEnabled } | FeatureFlagDto |
| POST /admin/notifications/campaign | campaign_screen | { title, body, targetRole, scheduledFor } | { campaignId } |

## 5. Demo Mode Requirements

| DEMO | Admin dashboard: total 47 families, 38 active this week, revenue ₹8,900/month, churn 4%, 3 new signups today. Family list: 5 demo families with status badges. Plan manager: 4 plans with current prices. Template library: 15 templates across 5 categories. Feature flags: 8 toggles all in default state. |
| --- | --- |

## 6. Real API Mode Requirements

| LIVE | All admin endpoints require Bearer token with Role=SuperAdmin claim. Family management uses paginated API with search/filter. Plan updates POST immediately. Campaign: creates Notification rows for target segment. Feature flags: real-time toggle reflects across all families. |
| --- | --- |

## 7. Files / Documents AI Studio Must Prepare

- lib/features/admin/screens/admin_dashboard_screen.dart

- lib/features/family_admin/screens/family_admin_panel_screen.dart

## 8. Business Rules / UI Rules

- Admin is SuperAdmin only — GoRouter guard redirects non-SuperAdmin to their home

- Admin dashboard: KPI cards in 2×3 grid. Revenue shown in ₹. Trend arrow (up/down) vs last week

- Family list: search with 300ms debounce. Filter chips: Active/Trial/Churned/Flagged

- Family detail: slide-in panel showing all members, subscription, usage stats, support notes field

- Feature flags: toggle list with description and current state. MaintenanceMode toggle has confirmation dialog

- Campaign: target role multi-select (All/Parent/Child/Teacher/Elder). Schedule: immediate or date picker

- Family Admin panel: module visibility grid (role × module = toggle). Attendance status CRUD (max 5 custom). Notification rules per event type.

## 9. Done Criteria

- Demo: admin dashboard shows demo KPIs, family list shows 5 demo families

- Live: all admin APIs work with SuperAdmin JWT

- Feature flag toggle persists across app sessions

- Campaign creation sends to correct role segment

- Family Admin panel: module visibility changes take effect on next login for affected roles

## 10. Explicit Out of Scope

- Analytics charts (SA-09) — build in Phase 18

- Support tickets (SA-10) — simple list only here

PHASE 14 Notifications & Preferences

## 1. Phase Objective

Build the notification preferences screen, notification history list (paginated, mark read, mark all read), and wire all in-app notification state updates. Prepare for FCM in Phase 17 by handling notification payloads and deep links.

## 2. Scope Covered

- Screen P-13 / T-profile / C-08 / E-05: Notification preferences — per event type toggles, quiet hours, digest times

- Screen: Notification History — paginated list of all received notifications, mark read, tap to deep-link

- Notification dot/badge: unread count on nav items updated from notification state

- Deep link routing: notification tap → navigate to relevant screen (feedback, task, reward, event)

- Quiet hours: UI to set start/end time — enforced server-side but displayed client-side for awareness

## 3. Flutter Deliverables — Files to Create

- lib/features/notifications/screens/notification_history_screen.dart

- lib/features/notifications/screens/notification_preferences_screen.dart

- lib/features/notifications/widgets/notification_tile.dart

- lib/features/notifications/providers/notification_provider.dart

- lib/features/notifications/repositories/notification_repository.dart

- lib/core/router/deep_link_handler.dart

## 4. API Integration Deliverables

| API Endpoint | Screen | Request | Response |
| --- | --- | --- | --- |
| GET /users/{id}/notifications?page&isRead | notification_history | Bearer | PaginatedList<NotificationDto> |
| PUT /users/{id}/notifications/{nid}/read | notification_tile tap | Bearer | bool |
| PUT /users/{id}/notifications/read-all | notification_history header | Bearer | { count } |
| GET /users/{id}/notification-preferences | preferences_screen | Bearer | NotificationPreferenceDto |
| PUT /users/{id}/notification-preferences | preferences_screen | { toggles, quietHours } | NotificationPreferenceDto |

## 5. Demo Mode Requirements

| DEMO | Notification history: 10 demo notifications — 3 unread (amber dot). Types: Attendance marked (Arjun absent), Feedback from Mr. Ahmed, Reward approved (Movie Night). Preferences: all toggles ON by default. Quiet hours: 10PM-7AM. Morning digest: 7AM, Evening: 8PM. |
| --- | --- |

## 6. Real API Mode Requirements

| LIVE | GET /notifications paginated, infinite scroll. Tap notification → PUT /read → navigate to deep link path from NotificationDto.deepLinkPath. Read-all: updates all IsRead=true, badge clears. Preferences: GET on screen load, PUT on save. |
| --- | --- |

## 7. Files / Documents AI Studio Must Prepare

- lib/features/notifications/screens/notification_history_screen.dart

- lib/core/router/deep_link_handler.dart

## 8. Business Rules / UI Rules

- Notification badge on nav: shows unread count from NotificationProvider.unreadCount

- Notification tile: avatar/icon on left, title + body preview, timestamp right, unread dot amber

- Deep link paths: /feedback/{id}, /tasks/completions/{id}/review, /rewards/redemptions/{id}, /calendar/events/{id}

- Mark as read: called on tile tap + navigate. Badge count decrements immediately (optimistic UI)

- Quiet hours display: simple time range picker — informational only (actual enforcement on server)

- Digest times: time picker for morning (default 7AM) and evening (default 8PM)

## 9. Done Criteria

- Demo: notification history shows 10 items, 3 unread with amber dots

- Tap notification → navigates to correct screen (verify deep link routing works)

- Read-all: clears all badges

- Preferences screen: all toggles save correctly

## 10. Explicit Out of Scope

- FCM real push delivery (Phase 17)

- Campaign push (Phase 13/17)

PHASE 15 Scores, Reports & Weekly Digest (Parent)

## 1. Phase Objective

Build the parent reports module: weekly family digest (P-10), per-child score history, attendance summary heatmap, and the shareable weekly report card. This phase transforms raw data into actionable family intelligence.

## 2. Scope Covered

- Screen P-10: Scores & Reports — Family score gauge, per-child tabs with pillar radar + trend arrows

- Weekly Family Report: auto-generated Sunday digest card with share functionality

- Attendance summary: heatmap calendar (color per day: green/amber/red), period picker, stats

- Child score history: trend lines for each pillar over 30 days (fl_chart LineChart)

- Share report: renders as PNG image → share via share_plus

- Parent weekly remark: text field, saved and visible to child on C-05

## 3. Flutter Deliverables — Files to Create

- lib/features/reports/screens/scores_reports_screen.dart

- lib/features/reports/screens/weekly_digest_screen.dart

- lib/features/reports/screens/attendance_summary_screen.dart

- lib/features/reports/widgets/score_radar_widget.dart

- lib/features/reports/widgets/attendance_heatmap_widget.dart

- lib/features/reports/widgets/score_trend_chart.dart

- lib/features/reports/providers/reports_provider.dart

- lib/features/reports/repositories/reports_repository.dart

## 4. API Integration Deliverables

| API Endpoint | Screen | Request | Response |
| --- | --- | --- | --- |
| GET /families/{id}/reports/weekly-digest?weekStartDate | weekly_digest_screen | Bearer | WeeklyDigestDto |
| GET /families/{id}/children/{id}/reports/weekly | child_scores_tab | ?weekStartDate | ChildWeeklyReportDto |
| GET /children/{id}/score-history?periodDays=30 | score_trend_chart | Bearer | ScoreHistoryDto[] |
| GET /children/{id}/reports/attendance-summary | attendance_summary | ?fromDate&toDate | AttendanceSummaryDto |

## 5. Demo Mode Requirements

| DEMO | Weekly digest: Family score 84/100 (up from 77). Arjun: attendance 5/5 (personal best!), homework 4/5. Zara: attendance 4/5, homework 3/5. 1 appreciation from Mr. Ahmed. Coming next week: exam Friday, LIC premium due. Report card: clean card layout shareable to WhatsApp. Heatmap: last 30 days colored by daily completion rate. |
| --- | --- |

## 6. Real API Mode Requirements

| LIVE | GET /weekly-digest fetches server-generated summary. Child score tabs: parallel API calls for all children. Heatmap: GET /attendance-summary returns array of {date, status} — rendered as calendar grid. Share: RepaintBoundary → toImage() → save to temp file → share_plus. |
| --- | --- |

## 7. Files / Documents AI Studio Must Prepare

- lib/features/reports/screens/scores_reports_screen.dart

- lib/features/reports/widgets/attendance_heatmap_widget.dart

- lib/features/reports/widgets/score_trend_chart.dart

## 8. Business Rules / UI Rules

- Weekly digest: narrative language, not raw numbers. 'Arjun had his best attendance week!' not '100%'

- Per-child tabs: tap to switch children. Trend arrows: ↑ if score improved vs previous week

- Heatmap: 30-day grid, each cell color = daily task completion rate (≥80% green, 40-79% amber, <40% red)

- Score trend: fl_chart LineChart with 5 colored lines (one per pillar) over 30 days

- Share flow: RepaintBoundary wraps report card widget → toImage(pixelRatio: 3.0) → share as PNG

- Parent remark: text field at bottom of weekly report — PUT /children/{id} updates WeeklyRemark field — visible to child on C-05 scores screen

- Report archive: previous digests accessible from Reports tab — GET /weekly-digest?weekStartDate=YYYY-MM-DD

## 9. Done Criteria

- Demo: weekly digest shows complete demo family data with narrative descriptions

- Heatmap: 30-day grid renders with correct colors

- Score trend: 5-line chart renders for 30 days

- Share: PNG generated and share sheet opens

- Parent remark: typed and saved — visible on child scores screen

## 10. Explicit Out of Scope

- Finance reports (Level 2)

- PDF export (Level 2)

- AI insights (Level 3)

PHASE 16 Child Settings, App Settings & Accessibility

## 1. Phase Objective

Build all settings screens across all roles: child settings (C-08), parent settings (P-13), teacher profile settings (T-05), elder settings (E-05), and the global app settings including language selection, subscription management, and the refer-a-friend flow.

## 2. Scope Covered

- Screen C-08: Child Settings — change avatar, change PIN, sound effects toggle, language, suggest reward

- Screen P-13: Parent Notifications & Settings — all toggles, quiet hours, family settings, account settings

- Screen T-05: Teacher Profile — subject, teacher type, assigned children count

- Screen E-05: Elder Settings — font size (Normal/Large/XL), language, call for help

- Subscription management: current plan display, upgrade CTA, payment history stub

- Refer a friend: share join code + promo text

- Language selection: English, Hindi, Tamil, Telugu, Marathi (i18n stub — full translation Phase 20)

## 3. Flutter Deliverables — Files to Create

- lib/features/child/screens/child_settings_screen.dart

- lib/features/parent/screens/parent_settings_screen.dart

- lib/features/teacher/screens/teacher_settings_screen.dart

- lib/features/elder/screens/elder_settings_screen.dart

- lib/features/settings/screens/subscription_screen.dart

- lib/core/i18n/app_localizations_stub.dart

## 4. API Integration Deliverables

| API Endpoint | Screen | Request | Response |
| --- | --- | --- | --- |
| PUT /families/{id}/children/{id} | child_settings (avatar) | { avatarCode } | ChildDetailDto |
| PUT /auth/update-pin | child_settings (PIN change) | { oldPin, newPin } | bool |
| PUT /users/{id} | teacher/parent profile | { fullName, preferredLanguage } | UserDto |
| PUT /users/{id}/notification-preferences | parent_settings | { all toggles, quietHours } | NotificationPreferenceDto |

## 5. Demo Mode Requirements

| DEMO | Child settings: avatar picker (10 avatars, current selected highlighted), PIN change (old→new→confirm), sound effects toggle ON, language English. Parent settings: all notification toggles visible, quiet hours 10PM-7AM picker, family settings section (edit name, manage members links). |
| --- | --- |

## 6. Real API Mode Requirements

| LIVE | Avatar change: PUT /children/{id} immediately updates. PIN change: PUT /auth/update-pin with old+new. Language: stored in SharedPreferences + PUT /users/{id} { preferredLanguage }. Font size (elder): stored in SharedPreferences + apply TextScaleFactor on next build. |
| --- | --- |

## 7. Files / Documents AI Studio Must Prepare

- lib/features/child/screens/child_settings_screen.dart

- lib/features/parent/screens/parent_settings_screen.dart

- lib/features/elder/screens/elder_settings_screen.dart

## 8. Business Rules / UI Rules

- Avatar picker: horizontal scroll of 10 avatar images. Tap to select + golden ring highlight

- PIN change: 3 sequential PIN pads (old PIN → new PIN → confirm new PIN). Mismatch shows error

- Sound effects: shared_preferences toggle — plays short coin sound when ON to preview

- Language: picker shows 5 options. Change requires app restart prompt (i18n full in Phase 20)

- Elder font size: changes TextScaleFactor in ElderSettings provider — all elder screens rebuild

- Refer a friend: generates deep link URL via GET /families/{id}/join-code → share_plus

- Subscription: shows current plan badge, expires date, 'Upgrade' button → Razorpay stub

## 9. Done Criteria

- Demo: avatar picker works, shows 10 options with current selected

- PIN change: 3-step flow validates mismatch correctly

- Elder font size: XL applies across all elder screens immediately

- Language picker: shows 5 options (no actual translation yet — stub)

- Notification toggles: save on toggle change (no Save button needed)

## 10. Explicit Out of Scope

- Full i18n translation (Phase 20)

- Razorpay payment integration (beyond Level 1)

PHASE 17 Firebase Push Notifications (FCM) & Deep Links

## 1. Phase Objective

Wire Firebase Cloud Messaging for all Level 1 notification triggers: attendance marked, teacher feedback, task verification, reward redemption, birthday alerts, elder appreciation, weekly digest, urgent escalation. Handle foreground and background notification payloads and deep-link navigation.

## 2. Scope Covered

- FCM setup: firebase_messaging package configuration for iOS and Android

- FCM token registration: PUT /users/{id}/fcm-token on every app launch

- Foreground notifications: in-app notification banner (flutter_local_notifications)

- Background/terminated: system notification tap → deep link navigation on app open

- Notification payload parsing: extract type + referenceId → navigate to correct screen

- Urgent escalation: bypasses quiet hours, distinct red visual style

- Weekly digest push: Sunday 7PM — tapping opens weekly digest screen

- Birthday notification: morning of day, warm celebratory tone, gold styling

## 3. Flutter Deliverables — Files to Create

- lib/core/notifications/fcm_service.dart

- lib/core/notifications/local_notification_service.dart

- lib/core/notifications/notification_payload_handler.dart

- lib/core/router/deep_link_handler.dart (extend from Phase 14)

## 4. API Integration Deliverables

| Notification Trigger | FCM Payload | Deep Link | Priority |
| --- | --- | --- | --- |
| Attendance absent/late | { type: Attendance, childId, sessionId } | /parent/children/{childId} | Normal |
| New teacher feedback | { type: Feedback, feedbackId, childId } | /parent/feedback/{feedbackId} | Normal (Urgent for escalation) |
| Task submitted for review | { type: TaskVerification, completionId } | /parent/verification-queue | Normal (batched) |
| Reward approval request | { type: RewardRedemption, redemptionId } | /parent/reward-shop | Normal |
| Reward approved (child) | { type: RewardApproved, rewardName } | /child/coins | Normal |
| Birthday alert | { type: Birthday, memberName } | /parent/calendar | Low (morning) |
| Elder appreciation | { type: Appreciation, elderName } | /child/family | Normal |
| Urgent escalation | { type: UrgentFeedback, feedbackId } | /parent/feedback/{feedbackId} | URGENT |
| Weekly digest ready | { type: WeeklyDigest, weekStartDate } | /parent/reports/weekly | Low (Sunday 7PM) |
| Emergency SOS (child) | { type: SOS, childId, timestamp } | /parent/safety | URGENT |

## 5. Demo Mode Requirements

| DEMO | Demo mode: FCM real push not available. Use flutter_local_notifications to simulate: attendance notification fires after 3 seconds on demo attendance submit. Urgent escalation shows red local notification banner. Weekly digest simulated with tap on demo notification. |
| --- | --- |

## 6. Real API Mode Requirements

| LIVE | firebase_messaging initialized in main(). FCM token obtained and PUT /users/{id}/fcm-token immediately. FirebaseMessaging.onMessage: show local notification. FirebaseMessaging.onMessageOpenedApp: handle deep link. FirebaseMessaging.getInitialMessage: handle app-launch-from-notification. |
| --- | --- |

## 7. Files / Documents AI Studio Must Prepare

- lib/core/notifications/fcm_service.dart

- lib/core/notifications/notification_payload_handler.dart

## 8. Business Rules / UI Rules

- iOS: requires APNs key in Firebase console. Request permission on first launch (info dialog before system prompt)

- Android: notification channel 'familyfirst_urgent' for Urgent priority (cannot be muted by user)

- Foreground: show banner notification (flutter_local_notifications) with app icon. Auto-dismiss after 4 seconds

- Urgent escalation: distinct red banner, persistent (does not auto-dismiss), full-screen notification on Android

- FCM token refresh: FirebaseMessaging.onTokenRefresh stream → PUT /users/{id}/fcm-token

- Background isolation: NotificationPayloadHandler must work without full app context

- Birthday: gold banner with cake emoji. Warm message tone (not a calendar alert tone)

- Quiet hours: respected by backend, not enforced client-side. Client shows all received notifications

## 9. Done Criteria

- Demo: local notifications fire for key triggers (attendance, feedback, reward)

- Live: FCM token registered on login, real push received on Android and iOS

- Urgent escalation: shows immediately, not batched

- Deep link: tapping any notification navigates to correct screen with correct ID

- Weekly digest: tap opens weekly report (Phase 15 screen)

## 10. Explicit Out of Scope

- Advanced notification analytics (Level 2)

- Email/SMS notification channels (backend only)

PHASE 18 Admin Analytics, Support & App Configuration

## 1. Phase Objective

Complete the Super Admin web panel with analytics dashboard (SA-09), support tickets (SA-10), and finalize app configuration screens. Wire real admin API calls. Also complete the Family Admin configuration panel with all toggle screens.

## 2. Scope Covered

- Screen SA-09: Analytics Dashboard — DAU/WAU/MAU line charts, feature usage bars, onboarding funnel, heatmap

- Screen SA-10: Support Tickets — list, filter, reply, assign, status change

- Screen SA-08: Content & Onboarding Manager — edit onboarding slides, tips, FAQs

- Screen FA-01 (complete): Family Admin Panel — module visibility grid, notification rules, custom attendance statuses

- Analytics: fl_chart for line charts, bar charts, heatmap grid

- Support ticket: reply form → POST creates notification to user

## 3. Flutter Deliverables — Files to Create

- lib/features/admin/screens/analytics_screen.dart

- lib/features/admin/screens/support_tickets_screen.dart

- lib/features/admin/screens/content_manager_screen.dart

- lib/features/family_admin/screens/module_visibility_screen.dart

- lib/features/family_admin/screens/notification_rules_screen.dart

- lib/features/admin/providers/analytics_provider.dart

## 4. API Integration Deliverables

| API Endpoint | Screen | Request | Response |
| --- | --- | --- | --- |
| GET /admin/analytics/overview?fromDate&toDate | analytics_screen | Bearer | AnalyticsDto (DAU, WAU, MAU, feature usage) |
| GET /families/{id}/admin/module-visibility | module_visibility | Bearer(FamilyAdmin) | ModuleVisibilityDto[] |
| PUT /families/{id}/admin/module-visibility | module_visibility | { role, module, isVisible } | ModuleVisibilityDto |
| GET /families/{id}/admin/notification-rules | notification_rules | Bearer | NotificationRuleDto[] |
| PUT /families/{id}/admin/notification-rules/{id} | notification_rules | { recipient, channel } | NotificationRuleDto |
| GET /families/{id}/admin/attendance-statuses | attendance config | Bearer | AttendanceStatusDto[] |
| POST /families/{id}/admin/attendance-statuses | attendance config | { name, color } | AttendanceStatusDto |

## 5. Demo Mode Requirements

| DEMO | Analytics: 4 KPI cards (1,200 DAU, 3,400 WAU, 8,900 MAU). Line chart: 90-day DAU trend. Bar chart: top features (Attendance 89%, Tasks 76%, Feedback 62%). Heatmap: usage peaks 7-9AM and 7-9PM. Module visibility: grid of 6 roles × 8 modules with toggles. |
| --- | --- |

## 6. Real API Mode Requirements

| LIVE | Analytics: GET /analytics/overview with date range picker. Line chart data from AnalyticsDto. Module visibility: GET then PUT per change (no save button — instant toggle). Support tickets: CRUD list with status filter, reply sends notification to user. |
| --- | --- |

## 7. Files / Documents AI Studio Must Prepare

- lib/features/admin/screens/analytics_screen.dart

- lib/features/family_admin/screens/module_visibility_screen.dart

## 8. Business Rules / UI Rules

- Date range picker: 7d/30d/90d quick buttons + custom range. Drives all analytics charts

- Line chart: fl_chart LineChart with date X-axis, count Y-axis, role legend

- Heatmap: 7(days) × 24(hours) grid — darker cell = more activity. Tap cell shows count

- Module visibility grid: sticky headers (roles as columns, modules as rows). Each cell = toggle

- Attendance custom status: color picker for status badge color, max 5 custom + 4 default

- Notification rules: per event type row — recipient multiselect + channel radio (Push/SMS/Email)

## 9. Done Criteria

- Demo: analytics charts show demo data, module visibility grid toggles work

- Live: all admin APIs return real data

- Module visibility: toggle change → role affected cannot see that module on next login

- Custom attendance status: created status appears in teacher attendance marking screen

## 10. Explicit Out of Scope

- Revenue time-series breakdown (beyond Level 1)

- Coupon code system (beyond Level 1)

PHASE 19 Offline Mode, Error Handling & Performance

## 1. Phase Objective

Implement robust offline support, consistent error states, loading skeletons, connectivity handling, and performance optimizations across all screens. This phase ensures the app works reliably in Indian family contexts with unreliable connectivity.

## 2. Scope Covered

- Offline-first architecture: all critical screens work without internet (cached data)

- Connectivity monitor: connectivity_plus package → global connectivity state

- Offline indicator: persistent amber banner on all screens when offline

- Error states: every screen has distinct error UI (retry button, helpful message)

- Loading skeletons: shimmer effect on initial data load for all list screens

- Local data cache: Hive for offline storage of dashboard, tasks, attendance, calendar data

- Retry mechanism: exponential backoff for failed API calls (3 retries)

- Performance: lazy loading of heavy screens, image caching (cached_network_image), const constructors

## 3. Flutter Deliverables — Files to Create

- lib/core/connectivity/connectivity_service.dart

- lib/core/connectivity/offline_banner_widget.dart

- lib/core/cache/hive_cache_service.dart

- lib/core/network/retry_interceptor.dart

- lib/shared/widgets/ff_shimmer_loader.dart

- lib/shared/widgets/ff_error_state.dart (retry button + message)

- lib/shared/widgets/ff_empty_state.dart

- lib/core/local/offline_queue_service.dart (extend from Phase 6)

## 4. API Integration Deliverables

Phase 19 does not add new API endpoints. It enhances all existing API calls with retry, cache, and offline behavior.

## 5. Demo Mode Requirements

| DEMO | All screens show cached demo data when connectivity is manually disabled. Amber offline banner appears at top. Pull-to-refresh is disabled with toast 'No internet connection'. Shimmer loaders show on first load of any list screen. Retry button appears after 3 failed API attempts. |
| --- | --- |

## 6. Real API Mode Requirements

| LIVE | Hive stores last-known API responses. On screen load: show cached data immediately, then refresh from API in background. Connectivity changes: connectivity_plus stream → update global state → toggle offline banner. Attendance marking: sqflite queue (Phase 6) continues to work. Retry interceptor: 3 retries with 1s/2s/4s backoff. |
| --- | --- |

## 7. Files / Documents AI Studio Must Prepare

- lib/core/connectivity/connectivity_service.dart

- lib/core/cache/hive_cache_service.dart

- lib/shared/widgets/ff_shimmer_loader.dart

## 8. Business Rules / UI Rules

- Offline banner: amber, non-blocking, appears on ConnectivityResult.none. Auto-dismisses when online

- Shimmer loader: matches exact layout of target screen — not generic rectangles

- Error state: icon + message + Retry button. Distinct messages per error type (404, 500, timeout, no internet)

- Cache strategy: stale-while-revalidate — show cache immediately, update in background

- Critical offline screens: Child My Day, Teacher Attendance, Family Calendar — must work offline

- Non-critical offline screens: Admin analytics — show 'Requires internet connection' state

- Image caching: cached_network_image with placeholder shimmer and error fallback avatar

- Performance: AutomaticKeepAliveClientMixin on tabs to avoid re-render on tab switch

## 9. Done Criteria

- All Level 1 screens show correct shimmer → data or cached data → error state flow

- Child My Day loads from Hive cache when offline

- Teacher attendance marking saves to sqflite and syncs on reconnect

- Retry button works and reloads data successfully

- Offline banner appears/disappears based on real connectivity changes

## 10. Explicit Out of Scope

- Background sync (complex — Level 2)

- Advanced cache invalidation strategies

PHASE 20 Final Integration, Testing & Production Polish

## 1. Phase Objective

Final phase: complete all remaining wiring, integration smoke tests across all roles, fix navigation edge cases, finalize the master API reference file, verify demo mode completeness, and prepare the app for production build. Every flow must work end-to-end in both demo and live modes.

## 2. Scope Covered

- Integration smoke test: every role's complete daily flow (Parent 3-min review, Teacher 90-sec attendance, Child task completion, Elder appreciation)

- Navigation edge cases: back button behavior, deep link from killed state, role-switch scenario

- Demo mode completeness audit: every screen must work with mock data — no blank screens

- API reference file: finalize master_api_reference.dart with all 103 endpoints mapped

- Localization stub: Flutter i18n arb files for English (base) — Hindi/Tamil/Telugu/Marathi strings as TODOs

- Production config: release build config, ProGuard rules, entitlements, app icons, splash

- App store assets: icon, splash screen, onboarding screenshots

- Accessibility audit: minimum touch target 48px, contrast ratios, semantic labels for screen readers

## 3. Flutter Deliverables — Files to Create

- lib/core/master_api_reference.dart (complete — all 103 endpoints)

- l10n/app_en.arb (base English strings)

- l10n/app_hi.arb, app_ta.arb, app_te.arb, app_mr.arb (stubs with EN fallback)

- android/app/src/main/res/* (app icons all densities)

- ios/Runner/Assets.xcassets/AppIcon.appiconset/* (iOS icons)

- lib/core/config/app_config_prod.dart (production overrides)

## 4. API Integration Deliverables

No new API endpoints in Phase 20. All 103 endpoints already implemented. This phase wires, tests, and documents.

## 5. Demo Mode Requirements

| DEMO | Full demo mode audit: launch app, tap each role card, go through every screen listed in the product spec. Every screen must render with meaningful demo data — no empty screens, no 'demo not implemented' placeholders. Total demo run time for all roles: under 30 minutes. |
| --- | --- |

## 6. Real API Mode Requirements

| LIVE | Live API mode: full flow from OTP login to daily use. All 103 endpoints called in correct sequence. Error handling verified. Token refresh works. FCM messages received. Production build: minification enabled, API keys in environment vars not hardcoded. |
| --- | --- |

## 7. Files / Documents AI Studio Must Prepare

- lib/core/master_api_reference.dart — final complete version

- DEMO_FLOW_CHECKLIST.md — step by step verification for each role

- LIVE_API_INTEGRATION_CHECKLIST.md — every endpoint verified

- l10n/app_en.arb — all app strings extracted

## 8. Business Rules / UI Rules

- All screens have semantic labels for screen reader accessibility

- Minimum touch target: 48×48px for all interactive elements (verified with Flutter DevTools)

- Color contrast: all text passes WCAG AA (4.5:1 for normal, 3:1 for large text)

- Performance: no jank during list scrolling (verified with Flutter DevTools timeline)

- Memory: no retained widgets after screen pop (verified with memory profiler)

- Deep links: every deep link path in notification payloads maps to correct GoRouter route

- Back button: all screens handle Android back button correctly — no navigation dead ends

- Demo + Live: AppConfig.isDemo can be flipped with a rebuild — no code changes needed beyond the flag

## 9. Done Criteria

- All 42 Level 1 screens render correctly in demo mode

- All 103 API endpoints integrated and tested in live mode

- Production build (flutter build apk --release, flutter build ios) succeeds with 0 errors

- Both iOS and Android apps installable and functional

- Demo flow complete in < 30 min covering all 5 roles

## 10. Explicit Out of Scope

- Level 2 modules (Document Vault, Medical Records, Safety, Finance — separate dev plan)

- Level 3 AI FamilyAssist

▶ SECTION 1 — MASTER FLUTTER AI STUDIO EXECUTION NOTES

## How to Execute Phase by Phase in Google AI Studio

- Feed exactly ONE phase at a time to AI Studio using the prompt template (Section 4).

- Always start with Phase 01 — no phase can be started without its predecessor complete.

- Run flutter build before proceeding to next phase — 0 errors is mandatory.

- After each phase: smoke test demo mode for all affected screens before starting next phase.

- Never ask AI Studio to 'continue where it left off' across phases — always provide the full phase spec.

## How to Avoid Rework

- Respect the explicit Out of Scope section in each phase — do not implement future-phase features early.

- Interface-driven design: define repository interfaces in Phase 1, implement in their respective phases.

- All API endpoints are declared in app_router.dart from Phase 1 — never add new routes mid-project.

- MockDataService methods are declared (as stubs) in Phase 1 — implemented progressively per phase.

- Do not modify files from previous phases — only ADD new methods to existing services.

## How to Maintain Single-App Structure

- One main.dart, one AppRouter, one AuthNotifier — never create role-specific entry points.

- Feature folders (parent/, teacher/, child/, elder/, admin/) — never cross-import between features.

- Shared widgets in lib/shared/ — used by all features, no business logic inside.

- Core services in lib/core/ — stateless utilities, no UI, no feature-specific logic.

## How to Maintain Role-Based Visibility

- Every screen widget reads context.read<AuthNotifier>().currentRole before rendering.

- GoRouter guards: redirect based on AuthState.role — implemented once in Phase 1, extended per phase.

- FAB (Floating Action Button): role-specific actions — use a switch on role to render correct FAB.

- Never use if/else chains in UI for role checks — extract to RoleAccessService.canAccess(screen, role).

## How to Maintain Demo + Live Mode Together

- Every repository has two implementations: DemoImpl (mock data) and ApiImpl (real Dio calls).

- Repositories use the Repository interface — swap implementation in DI based on AppConfig.isDemo.

- MockDataService is the single source for all demo data — never hardcode data inside UI widgets.

- When adding a new API call, always add the demo equivalent in MockDataService first, then wire the real call.

## How AI Studio Should Avoid Breaking Completed Phases

- Instruct AI Studio in the prompt: 'Do NOT modify any file from a previous phase — only ADD methods.'

- Use the @protected annotation on completed methods as a soft signal.

- Run flutter analyze after each AI Studio generation — treat any new warning as a bug.

- Keep a PHASE_STATUS.md file: mark each phase as In Progress / Complete / Verified.

▶ SECTION 2 — GLOBAL APP CONFIG STRATEGY

## AppConfig — Single Source of Truth

lib/core/config/app_config.dart contains every configuration decision that affects app behavior. Nothing outside this file should determine demo vs live behavior.

| Config Key | Type | Default | Behavior |
| --- | --- | --- | --- |
| isDemo | const bool | true | true = all screens use MockDataService. false = all screens call real API via Dio. |
| apiBaseUrl | const String | https://api.familyfirst.app | Base URL for all Dio calls. Override to dev/staging URL for testing. |
| appVersion | const String | 1.0.0 | Displayed in settings. Used for force-update check. |
| environment | const Env | Env.development | development/staging/production — controls logging verbosity. |
| maxPhotoSizeMb | const int | 5 | S3 upload limit enforced client-side before upload attempt. |
| fcmEnabled | const bool | false in demo | true = register FCM token. false = skip FCM, use local notifications only. |

## Role Simulation on Login (Demo Mode)

Demo Login Screen shows 6 role cards. Tapping a card calls AuthNotifier.simulateDemoLogin(role) which sets:

- currentUser: hardcoded demo UserDto matching the role

- currentRole: the selected UserRole enum value

- familyId: 'demo-family-001' (constant — all demo data uses this family ID)

- childProfileId: 'demo-child-arjun' or 'demo-child-zara' (for Child role)

- JWT claims: simulated — no real JWT generated

## Module Visibility Behavior by Role

| Module | Parent | Teacher | Child | Elder | FamilyAdmin | SuperAdmin |
| --- | --- | --- | --- | --- | --- | --- |
| Dashboard | ✅ Full | ❌ | ✅ MyDay | ✅ ReadOnly | ✅ Full | ✅ All |
| Attendance | ✅ View | ✅ Mark+View | ❌ | ❌ | ✅ Full | ✅ Full |
| Tasks | ✅ Create+Verify | ❌ | ✅ Complete | ❌ | ✅ Full | ✅ Full |
| Feedback | ✅ View+Ack | ✅ Submit | ❌ | ✅ Appreciation | ✅ Full | ✅ Full |
| Rewards | ✅ Manage | ❌ | ✅ Earn+Redeem | ❌ | ✅ Full | ✅ Full |
| Calendar | ✅ Full | ✅ Sessions | ✅ Filtered | ✅ Events | ✅ Full | ✅ Full |
| Reports | ✅ Child | ✅ Summary | ✅ Scores | ❌ | ✅ Full | ✅ Full |
| Admin Panel | ❌ | ❌ | ❌ | ❌ | ✅ Family | ✅ Full |

▶ SECTION 3 — SINGLE MASTER API REFERENCE FILE DEFINITION

## Purpose & Structure

The master API reference file (lib/core/master_api_reference.dart) is the single document AI Studio uses when implementing any screen's API integration. It defines every screen → API mapping so there is no ambiguity about which endpoint a screen should call, what it sends, what it receives, and what demo data it should show.

### File Structure (Dart class with static constants)

The file is organized as static const maps. One entry per screen-API pair. AI Studio references this file before implementing any repository method.

| Field | Type | Description |
| --- | --- | --- |
| screenId | String | Unique screen identifier matching file name (e.g. 'parent_home_screen') |
| apiMethod | String | HTTP method: GET/POST/PUT/DELETE |
| apiPath | String | Endpoint path with placeholders (e.g. '/families/{familyId}/dashboard') |
| pathParams | List<String> | JWT claims or state values used as path params |
| requestBody | Map<String,dynamic> | Field name → type/notes. Empty map for GET. |
| responseDto | String | DTO class name (e.g. 'DashboardDto') |
| demoDataSource | String | MockDataService method name (e.g. 'getMockDashboard') |
| requiredRoles | List<UserRole> | Which roles can call this endpoint |
| notes | String | Integration notes, business rules, edge cases |

## Complete Screen-to-API Master Table

| Screen ID | Method | Endpoint | Response DTO | Demo Method | Roles |
| --- | --- | --- | --- | --- | --- |
| splash_screen | GET | /auth/me | CurrentUserDto | getMockCurrentUser | All |
| phone_login | POST | /auth/send-otp | { otpToken } | mockSendOtp | All |
| otp_verify | POST | /auth/verify-otp | AuthResponse | mockVerifyOtp | All |
| child_login | POST | /auth/verify-pin | AuthResponse | mockVerifyPin | Child |
| parent_home | GET | /families/{id}/dashboard | DashboardDto | getMockDashboard | Parent,FamilyAdmin |
| family_setup | POST | /families | FamilyDto | mockCreateFamily | Parent |
| members_screen | GET | /families/{id}/members | FamilyMemberDto[] | getMockMembers | FamilyAdmin |
| add_member | POST | /families/{id}/members | FamilyMemberDto | mockAddMember | FamilyAdmin |
| child_detail | GET | /families/{id}/children/{cid} | ChildDetailDto | getMockChildDetail | Parent |
| child_today_tab | GET | /families/{id}/tasks/completions | TaskCompletionDto[] | getMockCompletions | Parent,Child |
| child_feedback_tab | GET | /families/{id}/feedback | PaginatedList<FeedbackDto> | getMockFeedback | Parent |
| teacher_home | GET | /families/{id}/attendance/sessions | AttendanceSessionDto[] | getMockSessions | Teacher |
| attendance_marking | POST | /sessions/{id}/submit | AttendanceSessionDto | mockSubmitAttendance | Teacher |
| attendance_edit | PUT | /sessions/{id}/records/{rid} | AttendanceRecordDto | mockEditRecord | Teacher,FamilyAdmin |
| feedback_submit | POST | /families/{id}/feedback | FeedbackDto | mockSubmitFeedback | Teacher,Elder |
| feedback_inbox | GET | /families/{id}/feedback | PaginatedList<FeedbackDto> | getMockFeedbackInbox | Parent |
| feedback_acknowledge | POST | /feedback/{id}/acknowledge | FeedbackDto | mockAcknowledge | Parent |
| routine_builder | GET | /families/{id}/tasks | TaskItemDto[] | getMockTasks | Parent |
| add_task | POST | /families/{id}/tasks | TaskItemDto | mockCreateTask | Parent,FamilyAdmin |
| child_home | GET | /families/{id}/tasks/completions | TaskCompletionDto[] | getMockChildCompletions | Child |
| task_submit | POST | /tasks/{id}/completions | TaskCompletionDto | mockSubmitCompletion | Child |
| verification_queue | GET | /families/{id}/tasks/verification-queue | TaskCompletionDto[] | getMockVerificationQueue | Parent |
| task_review | PUT | /tasks/completions/{id}/review | TaskCompletionDto | mockReviewCompletion | Parent |
| coins_screen | GET | /children/{id}/coin-history | PaginatedList<CoinTransactionDto> | getMockCoinHistory | Child,Parent |
| reward_grid | GET | /families/{id}/rewards | RewardDto[] | getMockRewards | Child,Parent |
| reward_redeem | POST | /rewards/{id}/redeem | RedemptionDto | mockRedeemReward | Child |
| reward_shop_parent | GET | /families/{id}/rewards/redemptions | RedemptionDto[] | getMockRedemptions | Parent |
| reward_approve | PUT | /rewards/redemptions/{id} | RedemptionDto | mockApproveRedemption | Parent |
| calendar_screen | GET | /families/{id}/calendar/events | EventDto[] | getMockCalendarEvents | All |
| create_event | POST | /families/{id}/calendar/events | EventDto | mockCreateEvent | Parent,FamilyAdmin,Teacher |
| notification_history | GET | /users/{id}/notifications | PaginatedList<NotificationDto> | getMockNotifications | All |
| notification_prefs | GET | /users/{id}/notification-preferences | NotificationPreferenceDto | getMockNotifPrefs | All |
| weekly_digest | GET | /families/{id}/reports/weekly-digest | WeeklyDigestDto | getMockWeeklyDigest | Parent,FamilyAdmin |
| admin_dashboard | GET | /admin/dashboard | AdminDashboardDto | getMockAdminDashboard | SuperAdmin |
| family_mgmt | GET | /admin/families | PaginatedList<FamilyAdminDto> | getMockAdminFamilies | SuperAdmin |
| plans_manager | GET | /admin/plans | PlanDto[] | getMockPlans | SuperAdmin |
| feature_flags | GET | /admin/feature-flags | FeatureFlagDto[] | getMockFeatureFlags | SuperAdmin |

▶ SECTION 4 — PER-PHASE AI STUDIO PROMPT TEMPLATE

## Reusable Prompt Template

Use this template for every phase. Replace only [PHASE NUMBER] and [PHASE NAME]. Paste the full phase specification from this document at the bottom.

AI Studio Prompt Template — Copy, Fill Phase Number & Name, Paste Phase Spec Implement PHASE [XX] — [PHASE NAME] of the FamilyFirst Level 1 Flutter App. CRITICAL CONSTRAINTS — READ BEFORE WRITING ANY CODE: 1. Work ONLY on the current phase. Do NOT implement anything from future phases. 2. Do NOT modify any file created in a previous phase. Only ADD new methods. 3. This is a SINGLE Flutter app — all roles inside one app. Do not create separate apps. 4. Respect role-based access: every screen checks AuthNotifier.currentRole before rendering. 5. Respect AppConfig.isDemo: when true, use MockDataService. When false, use Dio API calls. 6. Do NOT hardcode any data in UI widgets — all demo data comes from MockDataService. 7. Every repository must have a demo implementation and a live API implementation. 8. Use master_api_reference.dart to find the correct endpoint for each screen. 9. All API responses must use the ApiResponse<T> wrapper pattern. 10. Do NOT generate backend code, SQL, or server-side logic — Flutter only. ARCHITECTURE REQUIREMENTS: - State: Riverpod StateNotifier per feature. AuthNotifier is global. - Navigation: GoRouter only. Named routes from RouteNames constants. - Folder: lib/features/{feature}/screens/, /widgets/, /providers/, /repositories/ - Shared widgets: lib/shared/widgets/ — no business logic. - Design system: use AppTheme, AppColors, AppTextStyles constants always. - All widgets: const constructors where possible. No setState for API data. DEMO MODE REQUIREMENTS: - Every screen in this phase must work with AppConfig.isDemo = true. - No blank screens in demo mode. Every screen must show meaningful dummy data. - Demo data comes from MockDataService — never from hardcoded widget values. QUALITY REQUIREMENTS: - flutter analyze must return 0 errors, 0 warnings after your output. - No magic strings — all route names from RouteNames, all colors from AppColors. - Every async call: show loading state, success state, and error state with retry. - Minimum touch target 48x48px for all interactive elements. PHASE DETAILS: [Paste the full phase specification from the Flutter Dev Plan here] DO NOT implement anything listed in 'Explicit Out of Scope' (Section 10 of this phase).

## Prompt Usage Notes

- The template is the same for all 20 phases — only the phase number and name change.

- Paste the FULL phase section from this document (all 10 sub-sections) after the template.

- After AI Studio generates output: run flutter analyze → fix any warnings → run smoke test in demo mode.

- If AI Studio makes files for a future phase: reject the output and re-prompt with stricter constraint.

- If AI Studio breaks a previous phase: use git diff to identify the change → revert → add explicit constraint in next prompt.

The goal is not to build the most feature-rich family app. The goal is to build the most trusted one. FamilyFirst · Level 1 Flutter Development Plan · Version 1.0 · 2025 Confidential · Founder & CTO Ready · Ready to Build