FAMILYFIRST

Level 1 — 20-Phase Codex Development Plan

Backend Only  ·  .NET 8 (C#)  ·  SQL Server  ·  Clean Architecture

# STACK REFERENCE

| Layer | Technology |
| --- | --- |
| Backend | .NET 8 (C#) · ASP.NET Core Web API · Clean Architecture |
| Database | SQL Server 2022 · Manual .sql scripts (NO auto-migrations) |
| Auth | JWT Bearer + Refresh Tokens · Phone OTP via MSG91 |
| Push | Firebase Cloud Messaging (FCM) |
| Storage | AWS S3 (photo verifications) |
| Architecture | Domain / Application / Infrastructure / API |

PHASE 01 — Database Foundation & Solution Scaffold

1. Phase Objective

Establish the .NET solution structure, project references, base entity classes, global enumerations, and all foundational SQL Server tables. Creates the permanent scaffolding every future phase builds upon. Belongs to: Platform Foundation.

2. Scope Covered

- Solution file and 4 project structure

- BaseEntity class + global enumerations

- Core DB tables: Users, Plans, Families, Subscriptions, FamilyMembers, RefreshTokens

- Seed data: 4 Plan rows + System Comment Templates

- No API endpoints in this phase

3. API Files to Create

FamilyFirst.Domain/Entities/Base/BaseEntity.cs

FamilyFirst.Domain/Enums/ (10 enum files)

FamilyFirst.Application/Common/Models/Result.cs, PaginatedList.cs, ApiResponse.cs

FamilyFirst.Application/Common/Exceptions/ (4 exception files)

FamilyFirst.Infrastructure/Data/FamilyFirstDbContext.cs

FamilyFirst.Infrastructure/DependencyInjection.cs

FamilyFirst.API/Program.cs

FamilyFirst.API/appsettings.json

FamilyFirst.API/Middleware/ExceptionHandlingMiddleware.cs, RequestLoggingMiddleware.cs

4. DB Files to Create

| File | Type | Purpose |
| --- | --- | --- |
| 001_CreateUsers.sql | CREATE TABLE | Users table with all columns |
| 002_CreateRefreshTokens.sql | CREATE TABLE | RefreshTokens with FK → Users |
| 003_CreatePlans.sql | CREATE TABLE | Plans table |
| 004_CreateFamilies.sql | CREATE TABLE | Families table |
| 005_CreateSubscriptions.sql | CREATE TABLE | Subscriptions table |
| 006_CreateFamilyMembers.sql | CREATE TABLE | FamilyMembers + unique index |
| 007_SeedPlans.sql | SEED | 4 plan rows |
| 008_SeedCommentTemplates.sql | SEED | System comment templates |

6. API Endpoints

No API endpoints in this phase.

7. Business Rules

- BaseEntity: Id (GUID), CreatedAt, UpdatedAt, IsDeleted, DeletedAt

- All PKs UNIQUEIDENTIFIER DEFAULT NEWID() except Plans (INT IDENTITY)

- All timestamps DATETIME2 in UTC

- IsDeleted=0 filter applied in all future repositories

- FreeTrial=₹0/1 child/14d, Basic=₹99/2 children, Family=₹199/4 children, Premium=₹299/unlimited

8. Codex Implementation Order

- Create solution + 4 .csproj with correct references

- Create BaseEntity.cs

- Create all 10 Enum files

- Create Result.cs, PaginatedList.cs, ApiResponse.cs

- Create 4 Exception classes

- Create FamilyFirstDbContext.cs

- Create appsettings.json with full config

- Create Program.cs with middleware pipeline

- Create exception middleware

- Run SQL scripts 001 → 008

9. Done Criteria

- Solution builds with 0 errors

- All SQL scripts execute on clean DB

- Plans table has exactly 4 rows

- BaseEntity referenced successfully

- DI wires up DbContext

10. Out of Scope

No controllers, services, repositories, JWT, or auth logic in this phase

PHASE 02 — Authentication: OTP, JWT, Refresh Tokens

1. Phase Objective

Implement the complete auth module: phone OTP send/verify via MSG91, JWT access token generation, refresh token lifecycle, PIN-based login for Child/Elder, and /auth/me endpoint. Belongs to: Module 1 — Authentication & Session.

2. Scope Covered

- Send OTP / verify OTP / issue JWT + refresh token

- Token refresh + revoke endpoints

- PIN set + PIN verify (child/elder)

- /auth/me returns role + familyId claims

- Rate limiting: OTP 3/hr/phone

3. API Files to Create

FamilyFirst.Domain/Entities/User.cs, RefreshToken.cs

FamilyFirst.Application/DTOs/Auth/ (8 DTO files)

FamilyFirst.Application/Services/Interfaces/IAuthService.cs, IOtpService.cs

FamilyFirst.Application/Services/Implementations/AuthService.cs

FamilyFirst.Application/Validators/ (4 validator files)

FamilyFirst.Infrastructure/Services/JwtTokenService.cs, OtpService.cs

FamilyFirst.Infrastructure/Data/Repositories/ (User + RefreshToken)

FamilyFirst.API/Controllers/v1/AuthController.cs

FamilyFirst.API/Middleware/RateLimitingMiddleware.cs

FamilyFirst.API/Filters/ValidationFilter.cs

4. DB Files to Create

| File | Type | Purpose |
| --- | --- | --- |
| 009_AlterUsers_AddIndexes.sql | ALTER | Index on PhoneNumber for OTP lookup |

6. API Endpoints

| Method | Route | Purpose | Roles |
| --- | --- | --- | --- |
| POST | /api/v1/auth/send-otp | Send SMS OTP | None |
| POST | /api/v1/auth/verify-otp | Verify OTP + issue JWT | None |
| POST | /api/v1/auth/refresh-token | Refresh access token | None |
| POST | /api/v1/auth/revoke-token | Revoke refresh token | Bearer |
| POST | /api/v1/auth/set-pin | Set 4-digit PIN | Bearer |
| POST | /api/v1/auth/verify-pin | PIN login (child/elder) | None |
| GET | /api/v1/auth/me | Get current user context | Bearer |

7. Business Rules

- OTP: 6 digits, 5-min TTL, max 3 requests/hr/phone

- JWT claims: sub, name, phone, role, familyId, familyMemberId, planCode

- Child JWT additionally: childProfileId

- Teacher JWT additionally: teacherProfileId, assignedChildIds[]

- Refresh token: 30-day TTL, hashed, rotated on use

- PIN: exactly 4 digits, reject repeated patterns (0000, 1111, etc.)

- New User created on first successful OTP verify if phone not found

8. Codex Implementation Order

- Create User.cs and RefreshToken.cs entities

- Add DbSets to FamilyFirstDbContext

- Create EF configurations

- Create repository interfaces and implementations

- Create OtpService (MSG91 HTTP call)

- Create JwtTokenService with claims generation

- Implement AuthService

- Create all DTOs and FluentValidation validators

- Create AuthController (7 endpoints)

- Create RateLimitingMiddleware (sliding window, in-memory)

- Run 009 SQL script

9. Done Criteria

- POST /auth/send-otp sends OTP and returns token

- POST /auth/verify-otp returns AccessToken + RefreshToken + UserDto

- GET /auth/me returns correct role from JWT

- PIN flow works for child user

- Expired refresh tokens return 401

- Rate limit returns 429 after 3 OTP requests/hr

10. Out of Scope

Family context in JWT (Phase 03), Teacher assignedChildIds (Phase 04)

PHASE 03 — Family & User Management

1. Phase Objective

Implement family creation, join, and member management. Covers creating a family, generating the 6-char join code, adding members, role assignment, and the family dashboard data aggregation. Belongs to: Module 2 — Family & User Management.

2. Scope Covered

- Parent creates family → becomes FamilyAdmin

- Join code generation and regeneration

- Add member by phone (sends invite SMS)

- Members join via code

- View/update/remove family members

- Family dashboard (aggregated daily summary)

- User profile view and update

3. API Files to Create

FamilyFirst.Domain/Entities/Family.cs, FamilyMember.cs, Subscription.cs, Plan.cs

FamilyFirst.Application/DTOs/Family/ (8 DTO files)

FamilyFirst.Application/DTOs/User/ (3 DTO files)

FamilyFirst.Application/Services/Interfaces/IFamilyService.cs, IUserService.cs

FamilyFirst.Application/Services/Implementations/FamilyService.cs, UserService.cs

FamilyFirst.Application/Validators/ (4 validator files)

FamilyFirst.Infrastructure/Data/Configurations/ (4 config files)

FamilyFirst.Infrastructure/Data/Repositories/ (Family, FamilyMember, Subscription)

FamilyFirst.API/Controllers/v1/FamiliesController.cs, UsersController.cs

4. DB Files to Create

| File | Type | Purpose |
| --- | --- | --- |
| 010_CreateFamilyMemberIndexes.sql | ALTER | Unique index IX_FamilyMembers_FamilyId_UserId |
| 011_AlterFamilies_JoinCode.sql | ALTER | Unique index on JoinCode |

6. API Endpoints

| Method | Route | Purpose | Roles |
| --- | --- | --- | --- |
| POST | /api/v1/families | Create family | Bearer |
| GET | /api/v1/families/{familyId} | Get family | Bearer (member) |
| PUT | /api/v1/families/{familyId} | Update family | FamilyAdmin |
| GET | /api/v1/families/{familyId}/join-code | Get join code | FamilyAdmin |
| POST | /api/v1/families/{familyId}/join-code/regenerate | Regenerate code | FamilyAdmin |
| POST | /api/v1/families/join | Join family via code | Bearer |
| GET | /api/v1/families/{familyId}/members | List members | Bearer |
| POST | /api/v1/families/{familyId}/members | Add member | FamilyAdmin |
| PUT | /api/v1/families/{familyId}/members/{memberId} | Update member | FamilyAdmin |
| DELETE | /api/v1/families/{familyId}/members/{memberId} | Remove member | FamilyAdmin |
| GET | /api/v1/families/{familyId}/dashboard | Daily dashboard | Parent/FamilyAdmin |
| GET | /api/v1/users/{userId} | Get user | Bearer |
| PUT | /api/v1/users/{userId} | Update user | Bearer (own) |
| PUT | /api/v1/users/{userId}/fcm-token | Update FCM token | Bearer |

7. Business Rules

- One family per FamilyAdmin user — 409 if already owns family

- JoinCode: 6 alphanumeric, auto-generated, unique; regeneration invalidates old code

- FamilyMember unique: (FamilyId, UserId) WHERE IsDeleted=0

- Role=SuperAdmin cannot be assigned via API

- FamilyAdmin cannot remove themselves if sole admin

- Plan child limits: FreeTrial=1, Basic=2, Family=4, Premium=99

8. Codex Implementation Order

- Create 4 domain entities

- Add DbSets to FamilyFirstDbContext

- Create EF configurations

- Create repository interfaces and implementations

- Implement FamilyService (createFamily, joinFamily, addMember, regenerateJoinCode)

- Implement UserService (getUser, updateUser, updateFcmToken)

- Create DTOs and validators

- Create FamiliesController and UsersController

- Run SQL scripts 010, 011

- Wire DI in DependencyInjection.cs

9. Done Criteria

- POST /families creates family + FreeTrial subscription + FamilyAdmin role

- POST /families/join adds member using valid join code

- GET /dashboard returns aggregated data

- Plan limits enforced on member add

- Duplicate join returns 409

10. Out of Scope

ChildProfile creation (Phase 04), TeacherProfile (Phase 04), actual task/attendance data in dashboard (Phase 05+)

PHASE 04 — Child & Teacher Profiles

1. Phase Objective

Implement ChildProfile and TeacherProfile entities with full CRUD and the TeacherChildAssignment linking table. Enables assigning teachers to specific children within a family. Belongs to: Module 2 — Profiles.

2. Scope Covered

- ChildProfile: creation, update, avatar, pillar scores, coin balance, streak

- TeacherProfile: creation, subject, teacher type

- TeacherChildAssignment: assign/unassign teacher to child

- Child listing with summary data

- Child detail view (profile only)

3. API Files to Create

FamilyFirst.Domain/Entities/ChildProfile.cs, TeacherProfile.cs, TeacherChildAssignment.cs

FamilyFirst.Application/DTOs/Family/ (5 new DTO files)

FamilyFirst.Application/Services/Interfaces/IChildService.cs, ITeacherService.cs

FamilyFirst.Application/Services/Implementations/ChildService.cs, TeacherService.cs

FamilyFirst.Application/Validators/ (3 validator files)

FamilyFirst.Infrastructure/Data/Configurations/ (3 config files)

FamilyFirst.Infrastructure/Data/Repositories/ (3 repo files)

FamilyFirst.API/Controllers/v1/ChildrenController.cs

4. DB Files to Create

| File | Type | Purpose |
| --- | --- | --- |
| 012_CreateChildProfiles.sql | CREATE TABLE | ChildProfiles with all columns + FK to FamilyMembers |
| 013_CreateTeacherProfiles.sql | CREATE TABLE | TeacherProfiles + FK to FamilyMembers |
| 014_CreateTeacherChildAssignments.sql | CREATE TABLE | Junction table + unique index |

6. API Endpoints

| Method | Route | Purpose | Roles |
| --- | --- | --- | --- |
| GET | /api/v1/families/{familyId}/children | List children | Parent/FamilyAdmin |
| GET | /api/v1/families/{familyId}/children/{childId} | Get child detail | Parent/FamilyAdmin/Child(own) |
| PUT | /api/v1/families/{familyId}/children/{childId} | Update child | Parent/FamilyAdmin |
| GET | /api/v1/families/{familyId}/children/{childId}/score-history | Score history | Parent |
| POST | /api/v1/families/{familyId}/children/{childId}/coin-deduction | Deduct coins (stub) | Parent |
| POST | /api/v1/families/{familyId}/teachers/{teacherId}/assign/{childId} | Assign teacher | FamilyAdmin |
| DELETE | /api/v1/families/{familyId}/teachers/{teacherId}/assign/{childId} | Unassign teacher | FamilyAdmin |

7. Business Rules

- ChildProfile 1-to-1 with FamilyMember (Role=Child)

- TeacherProfile 1-to-1 with FamilyMember (Role=Teacher)

- Assignment unique: (TeacherProfileId, ChildProfileId) WHERE IsActive=1

- AvatarCode must be avatar_01 through avatar_10

- Child age must be 3-17 years if DateOfBirth provided

- Child can only access own ChildProfile via childProfileId JWT claim

8. Codex Implementation Order

- Create 3 domain entities

- Add DbSets

- Create EF configurations

- Create repositories

- Implement ChildService and TeacherService

- Create DTOs and validators

- Create ChildrenController

- Run SQL scripts 012-014

- Update Teacher JWT in AuthService to include assignedChildIds

9. Done Criteria

- GET /children returns all child profiles with coin balance and scores

- Child user GET restricted to own profile by JWT claim

- Teacher assignment enforces uniqueness — 409 on duplicate

- AvatarCode validation rejects invalid codes

10. Out of Scope

Task completion rate (Phase 09), attendance data (Phase 06), feedback (Phase 12), CoinTransaction recording (Phase 10)

PHASE 05 — Attendance Sessions: Create & Schedule

1. Phase Objective

Implement attendance session creation, listing, and scheduling including recurring sessions. Covers session entity only — actual attendance marking is Phase 06. Belongs to: Module 4 — Attendance System (Sessions).

2. Scope Covered

- Teacher creates session (one-time or recurring)

- Sessions listed by date for teacher

- Sessions listed for parent (affecting their children)

- Session detail view

- Recurring session day pattern stored as JSON array

3. API Files to Create

FamilyFirst.Domain/Entities/AttendanceSession.cs

FamilyFirst.Application/DTOs/Attendance/CreateSessionRequest.cs, AttendanceSessionDto.cs

FamilyFirst.Application/Services/Interfaces/IAttendanceService.cs

FamilyFirst.Application/Services/Implementations/AttendanceService.cs (partial)

FamilyFirst.Application/Validators/CreateSessionRequestValidator.cs

FamilyFirst.Infrastructure/Data/Configurations/AttendanceSessionConfiguration.cs

FamilyFirst.Infrastructure/Data/Repositories/ (IAttendanceSessionRepository, impl)

FamilyFirst.API/Controllers/v1/AttendanceController.cs (partial)

4. DB Files to Create

| File | Type | Purpose |
| --- | --- | --- |
| 015_CreateAttendanceSessions.sql | CREATE TABLE | AttendanceSessions with all columns |
| 016_CreateAttendanceSessionIndexes.sql | ALTER | Index on TeacherProfileId + ScheduledDate |

6. API Endpoints

| Method | Route | Purpose | Roles |
| --- | --- | --- | --- |
| POST | /api/v1/families/{familyId}/attendance/sessions | Create session | Teacher/FamilyAdmin |
| GET | /api/v1/families/{familyId}/attendance/sessions | List sessions by date | Teacher/Parent |
| GET | /api/v1/families/{familyId}/attendance/sessions/{sessionId} | Get session | Bearer |

7. Business Rules

- Teacher can only create sessions in their assigned family

- ScheduledDate: max 7 days past, max 30 days future

- StartTime required; EndTime must be after StartTime if provided

- RecurringDays: JSON array of ints 1-7, no duplicates; required if IsRecurring=true

- Teacher sees only own sessions; Parent sees sessions affecting their children

8. Codex Implementation Order

- Create AttendanceSession.cs entity

- Add DbSet

- Create EF configuration

- Create repository

- Implement AttendanceService (session CRUD only)

- Create DTOs and validators

- Create AttendanceController (3 endpoints)

- Run SQL scripts 015, 016

9. Done Criteria

- Teacher creates session and retrieves by date

- Recurring sessions save day pattern as JSON

- Parent GET returns only sessions affecting their children

- ScheduledDate out of range returns 400

10. Out of Scope

Attendance marking (Phase 06), comment templates on sessions (Phase 07)

PHASE 06 — Attendance Marking, Submission & Parent Notification

1. Phase Objective

Implement the attendance marking flow: teacher submits bulk attendance, session locked, parent notifications triggered for absent/late children. Includes 1-hour edit window and FamilyAdmin override with audit logging. Belongs to: Module 4 — Attendance System (Marking).

2. Scope Covered

- Submit attendance (bulk records per session)

- Session locking after submission

- Smart default: all children default to Present

- 1-hour edit window for Teacher; FamilyAdmin anytime

- Parent receives FCM push for absent/late children

- View attendance history per child

3. API Files to Create

FamilyFirst.Domain/Entities/AttendanceRecord.cs, AuditLog.cs

FamilyFirst.Application/DTOs/Attendance/SubmitAttendanceRequest.cs, AttendanceRecordDto.cs, EditAttendanceRequest.cs, AttendanceSummaryDto.cs

FamilyFirst.Application/Validators/ (2 validator files)

FamilyFirst.Infrastructure/Data/Configurations/ (2 config files)

FamilyFirst.Infrastructure/Data/Repositories/ (AttendanceRecord, AuditLog)

4. DB Files to Create

| File | Type | Purpose |
| --- | --- | --- |
| 017_CreateAttendanceRecords.sql | CREATE TABLE | AttendanceRecords + unique index (SessionId, ChildProfileId) |
| 018_CreateAuditLogs.sql | CREATE TABLE | AuditLogs (BIGINT PK IDENTITY) |

6. API Endpoints

| Method | Route | Purpose | Roles |
| --- | --- | --- | --- |
| POST | /api/v1/families/{familyId}/attendance/sessions/{sessionId}/submit | Submit attendance | Teacher |
| PUT | /api/v1/families/{familyId}/attendance/sessions/{sessionId}/records/{recordId} | Edit record | Teacher/FamilyAdmin |
| GET | /api/v1/families/{familyId}/children/{childId}/attendance | Attendance history | Parent/Child |
| GET | /api/v1/families/{familyId}/attendance/sessions/{sessionId}/records | Session records | Teacher/FamilyAdmin |

7. Business Rules

- Submit: session must not already be submitted — 409 if IsSubmitted=true

- Submit: all ChildProfileIds must have active TeacherChildAssignment for this teacher

- Submit: sets Session.IsSubmitted=true, Session.SubmittedAt=UTCNOW

- Teacher edit window: DATEDIFF(HOUR, Session.SubmittedAt, UTCNOW) < 1

- FamilyAdmin edit: always allowed, creates AuditLog with OldValues+NewValues JSON

- Unique constraint: (SessionId, ChildProfileId)

8. Codex Implementation Order

- Create AttendanceRecord.cs and AuditLog.cs entities

- Add DbSets

- Create EF configurations

- Create repositories

- Implement submit attendance in AttendanceService

- Implement edit with time-window check + audit logging

- Add FCM notification for absent/late children

- Create DTOs and validators

- Add 4 endpoints to AttendanceController

- Run SQL scripts 017, 018

9. Done Criteria

- POST /submit creates records + locks session

- Second POST /submit returns 409

- Teacher edit after 1hr returns 403

- FamilyAdmin edit creates AuditLog row

- Parent receives FCM for absent/late children

10. Out of Scope

CommentTemplates CRUD (Phase 07), weekly summary (Phase 12)

PHASE 07 — Comment Templates

1. Phase Objective

Implement comment template management: system-wide templates (read-only, seeded) and family-level custom templates (CRUD by FamilyAdmin). Teachers use these during attendance marking and feedback submission. Belongs to: Module 4 — Templates.

2. Scope Covered

- List templates (system + family, filtered by category)

- Family Admin creates/edits/deletes family templates

- System templates are read-only

- Max 20 family templates per category

3. API Files to Create

FamilyFirst.Domain/Entities/CommentTemplate.cs

FamilyFirst.Application/DTOs/Attendance/ (3 DTO files)

FamilyFirst.Application/Services/Interfaces/ICommentTemplateService.cs

FamilyFirst.Application/Services/Implementations/CommentTemplateService.cs

FamilyFirst.Application/Validators/ (2 validator files)

FamilyFirst.Infrastructure/Data/Configurations/CommentTemplateConfiguration.cs

FamilyFirst.Infrastructure/Data/Repositories/ (ICommentTemplateRepository, impl)

FamilyFirst.API/Controllers/v1/CommentTemplatesController.cs

4. DB Files to Create

No new DB scripts required for this phase.

6. API Endpoints

| Method | Route | Purpose | Roles |
| --- | --- | --- | --- |
| GET | /api/v1/families/{familyId}/comment-templates | List templates | Teacher/FamilyAdmin |
| POST | /api/v1/families/{familyId}/comment-templates | Create template | FamilyAdmin |
| PUT | /api/v1/families/{familyId}/comment-templates/{templateId} | Update template | FamilyAdmin |
| DELETE | /api/v1/families/{familyId}/comment-templates/{templateId} | Delete template | FamilyAdmin |

7. Business Rules

- System templates (IsSystem=true): visible to all, not editable/deletable via API

- Max 20 family templates per category — 422 if exceeded

- Category must be: Attendance, Feedback, or Homework

- TemplateText: min 5 chars, max 500

- GET returns system + family templates merged, sorted by SortOrder

8. Codex Implementation Order

- Create CommentTemplate.cs entity

- Add DbSet

- Create EF configuration

- Create repository

- Implement CommentTemplateService with 20-per-category limit check

- Create DTOs and validators

- Create CommentTemplatesController

- No SQL migration needed (table from Phase 01)

9. Done Criteria

- GET returns system + family templates merged

- POST enforces 20-per-category limit

- DELETE on system template returns 403

- Category filter works correctly

10. Out of Scope

Subject-specific templates per teacher type (future admin config)

PHASE 08 — Task & Routine Foundation (CRUD)

1. Phase Objective

Implement task item entity with full CRUD — parent creates tasks, assigns to children, sets time blocks, coin values, recurrence patterns, and pillar tags. Does NOT include child task completion or verification. Belongs to: Module 3 — Task & Routine System (Foundation).

2. Scope Covered

- Task creation with all fields (recurring days, time block, coin value, pillar tag)

- Task listing per child per date

- Task update and soft delete

- System template library read (Super Admin)

- Weekly routine view grouped by day and time block

3. API Files to Create

FamilyFirst.Domain/Entities/TaskItem.cs

FamilyFirst.Application/DTOs/Task/ (5 DTO files)

FamilyFirst.Application/Services/Interfaces/ITaskService.cs

FamilyFirst.Application/Services/Implementations/TaskService.cs (partial)

FamilyFirst.Application/Validators/ (2 validator files)

FamilyFirst.Infrastructure/Data/Configurations/TaskItemConfiguration.cs

FamilyFirst.Infrastructure/Data/Repositories/ (ITaskItemRepository, impl)

FamilyFirst.API/Controllers/v1/TasksController.cs (partial)

4. DB Files to Create

| File | Type | Purpose |
| --- | --- | --- |
| 019_CreateTaskItems.sql | CREATE TABLE | TaskItems with all columns, RecurringDays as NVARCHAR JSON |
| 020_CreateTaskItemIndexes.sql | ALTER | Index on FamilyId + ChildProfileId + IsActive |

6. API Endpoints

| Method | Route | Purpose | Roles |
| --- | --- | --- | --- |
| GET | /api/v1/families/{familyId}/tasks | List tasks | Parent/Child |
| POST | /api/v1/families/{familyId}/tasks | Create task | Parent/FamilyAdmin |
| PUT | /api/v1/families/{familyId}/tasks/{taskId} | Update task | Parent/FamilyAdmin |
| DELETE | /api/v1/families/{familyId}/tasks/{taskId} | Soft delete task | Parent/FamilyAdmin |
| GET | /api/v1/admin/task-templates | List system templates | SuperAdmin |
| POST | /api/v1/admin/task-templates | Create system template | SuperAdmin |

7. Business Rules

- TimeBlock 2 (School) is FORBIDDEN for task creation

- CoinValue: min 5, max 200

- DurationMinutes: min 5, max 120

- RecurringDays: JSON array [1-7], no duplicates, min 1 day if IsRecurring=true

- Child can only GET tasks assigned to their childProfileId from JWT

- Task updates apply from next day only

8. Codex Implementation Order

- Create TaskItem.cs entity

- Add DbSet

- Create EF configuration

- Create repository

- Implement TaskService (CRUD + date-based filtering)

- Date-based task generation: query tasks where RecurringDays JSON contains requested day-of-week

- Create DTOs and validators

- Create TasksController (6 endpoints)

- Run SQL scripts 019, 020

9. Done Criteria

- GET /tasks?date=Monday returns tasks with Monday in RecurringDays

- POST with School time block returns 400

- Soft delete sets IsDeleted=true

- Child JWT claim limits visibility to own tasks

10. Out of Scope

TaskCompletion records (Phase 09), photo uploads (Phase 09), verification queue (Phase 09)

PHASE 09 — Task Completion, Photo Verification & Coin Award

1. Phase Objective

Implement the child task completion lifecycle: child marks task done, uploads photo, parent verifies (approve/flag), coins awarded on approval. Includes verification queue and batch approve. Belongs to: Module 3 — Task & Routine (Completion) + Module 7 — Rewards (Earn).

2. Scope Covered

- Child submits task completion (with or without photo)

- S3 presigned URL generation for photo upload

- Parent verification queue

- Approve: awards coins, updates CoinBalance

- Flag: sends task back with optional message

- Batch approve all pending

- Parent receives FCM on child submission

3. API Files to Create

FamilyFirst.Domain/Entities/TaskCompletion.cs

FamilyFirst.Application/DTOs/Task/ (5 DTO files)

FamilyFirst.Application/Validators/ (2 validator files)

FamilyFirst.Infrastructure/Data/Configurations/TaskCompletionConfiguration.cs

FamilyFirst.Infrastructure/Data/Repositories/ (ITaskCompletionRepository, impl)

FamilyFirst.Infrastructure/Services/S3StorageService.cs

4. DB Files to Create

| File | Type | Purpose |
| --- | --- | --- |
| 021_CreateTaskCompletions.sql | CREATE TABLE | TaskCompletions + unique index (TaskId, ChildProfileId, ScheduledDate) |

6. API Endpoints

| Method | Route | Purpose | Roles |
| --- | --- | --- | --- |
| GET | /api/v1/families/{familyId}/tasks/completions | Get completions | Parent/Child |
| POST | /api/v1/families/{familyId}/tasks/{taskId}/completions | Submit completion | Child |
| PUT | /api/v1/families/{familyId}/tasks/completions/{completionId}/review | Review completion | Parent |
| GET | /api/v1/families/{familyId}/tasks/verification-queue | Pending verifications | Parent |
| POST | /api/v1/families/{familyId}/tasks/verification-queue/approve-all | Batch approve | Parent |
| POST | /api/v1/families/{familyId}/tasks/completions/upload-url | Get S3 presigned URL | Child |

7. Business Rules

- One completion per (TaskId, ChildProfileId, ScheduledDate) — 409 if duplicate

- PhotoUrl required if task.IsPhotoRequired=true

- On Approve: CoinBalance += CoinValue (full CoinTransaction in Phase 10)

- On Flag: ReviewNote min 5 chars; FCM sent to child

- Presigned URL: S3 key = family/{familyId}/tasks/{taskId}/{GUID}.jpg, 15-min expiry

- Child can only submit tasks assigned to their childProfileId

8. Codex Implementation Order

- Create TaskCompletion.cs entity

- Add DbSet

- Create EF configuration

- Create repository (including verification queue query)

- Implement S3StorageService for presigned URL

- Extend TaskService with completion and review methods

- Add coin award logic (direct DB update to CoinBalance — CoinTransaction in Phase 10)

- Create DTOs and validators

- Add all endpoints to TasksController

- Run SQL script 021

9. Done Criteria

- Child submits task; parent receives FCM

- Approve increments CoinBalance

- Flag returns task to child with ReviewNote

- Duplicate submission same date returns 409

- Batch approve returns count

- Presigned URL returned correctly

10. Out of Scope

CoinTransaction ledger (Phase 10), streak calculation (Phase 10), missed task cron (Phase 17)

PHASE 10 — Coins, CoinTransactions & Streak Engine

1. Phase Objective

Implement the coin transaction ledger, streak tracking, streak freeze, level system, and pillar score updates. All coin changes recorded atomically with optimistic concurrency. Belongs to: Module 7 — Rewards & Coins (Ledger & Gamification).

2. Scope Covered

- CoinTransaction append-only ledger

- Atomic coin updates with optimistic concurrency (RowVersion)

- Wire Phase 09 approval to use new CoinService

- Streak calculation logic

- Streak freeze earn/use

- Level progression (Beginner → Legend)

- Pillar score update after task approval

3. API Files to Create

FamilyFirst.Domain/Entities/CoinTransaction.cs

FamilyFirst.Application/DTOs/Task/CoinTransactionDto.cs, DeductCoinsRequest.cs

FamilyFirst.Application/Services/Interfaces/ICoinService.cs

FamilyFirst.Application/Services/Implementations/CoinService.cs

FamilyFirst.Infrastructure/Data/Configurations/CoinTransactionConfiguration.cs

FamilyFirst.Infrastructure/Data/Repositories/ (ICoinTransactionRepository, impl)

4. DB Files to Create

| File | Type | Purpose |
| --- | --- | --- |
| 022_CreateCoinTransactions.sql | CREATE TABLE | CoinTransactions immutable ledger |
| 023_AlterChildProfiles_RowVersion.sql | ALTER | Add RowVersion column for optimistic concurrency |

6. API Endpoints

| Method | Route | Purpose | Roles |
| --- | --- | --- | --- |
| GET | /api/v1/families/{familyId}/children/{childId}/coin-history | Coin history | Parent/Child |
| POST | /api/v1/families/{familyId}/children/{childId}/coin-deduction | Deduct coins | Parent |
| POST | /api/v1/families/{familyId}/children/{childId}/streak/use-freeze | Use streak freeze | Child |

7. Business Rules

- CoinTransaction is append-only; never updated or deleted

- Atomic: UPDATE ChildProfiles SET CoinBalance -= @amount WHERE CoinBalance >= @amount; 0 rows = throw

- StreakFreeze: 1 per 10-day streak milestone; max 2 held

- Level thresholds (TotalCoinsEarned): 0-499=1, 500-1499=2, 1500-2999=3, 3000-4999=4, 5000+=5

- Streak: ≥50% approved tasks for day = streak++; <50% + no freeze = streak reset to 0

- Pillar score update on approval: task.PillarTag → score column; score = min(20, score+1)

8. Codex Implementation Order

- Create CoinTransaction.cs entity

- Add DbSet

- Create EF configuration

- Create repository

- Implement ICoinService: earnCoins, spendCoins, deductCoins, getHistory

- Update TaskService.ReviewCompletion to call ICoinService.earnCoins

- Implement streak freeze logic

- Implement level calculation on each coin earn

- Create DTOs, add endpoints

- Run SQL scripts 022, 023

9. Done Criteria

- Task approval creates CoinTransaction row with correct ReferenceId

- CoinBalance cannot go below 0

- Concurrent deductions handled via optimistic concurrency

- Streak freeze decrements FreezesAvailable

- Level updates correctly based on TotalCoinsEarned

10. Out of Scope

Reward redemption coin deduction (Phase 14)

PHASE 11 — Teacher Feedback Submission

1. Phase Objective

Implement teacher feedback submission: all 6 feedback types, template linking, severity levels, and automatic parent notifications. Urgent escalations bypass batching and quiet hours. Belongs to: Module 6 — Teacher Feedback (Submission).

2. Scope Covered

- Teacher submits any of 6 feedback types: Appreciation, Complaint, Observation, HomeworkIssue, UrgentEscalation, WeeklySummary

- Feedback linked to session and/or comment template

- WeeklySummary: structured JSON payload validation

- Urgent escalation triggers immediate FCM push

- Feedback listing for teacher and parent

- 24-hour edit/delete window

3. API Files to Create

FamilyFirst.Domain/Entities/TeacherFeedback.cs

FamilyFirst.Application/DTOs/Feedback/ (4 DTO files)

FamilyFirst.Application/Services/Interfaces/IFeedbackService.cs

FamilyFirst.Application/Services/Implementations/FeedbackService.cs (partial)

FamilyFirst.Application/Validators/ (2 validator files)

FamilyFirst.Infrastructure/Data/Configurations/TeacherFeedbackConfiguration.cs

FamilyFirst.Infrastructure/Data/Repositories/ (IFeedbackRepository, impl)

FamilyFirst.API/Controllers/v1/FeedbackController.cs (partial)

4. DB Files to Create

| File | Type | Purpose |
| --- | --- | --- |
| 024_CreateTeacherFeedback.sql | CREATE TABLE | TeacherFeedback with computed IsEditable column |
| 025_CreateFeedbackIndexes.sql | ALTER | Index on FamilyId + ChildProfileId + FeedbackType |

6. API Endpoints

| Method | Route | Purpose | Roles |
| --- | --- | --- | --- |
| POST | /api/v1/families/{familyId}/feedback | Submit feedback | Teacher/Elder(Appreciation only) |
| GET | /api/v1/families/{familyId}/feedback | List feedback | Parent/Teacher |
| GET | /api/v1/families/{familyId}/feedback/{feedbackId} | Get detail | Parent/Teacher |
| PUT | /api/v1/families/{familyId}/feedback/{feedbackId} | Edit (own, <24hr) | Teacher |
| DELETE | /api/v1/families/{familyId}/feedback/{feedbackId} | Delete (own, <24hr) | Teacher |
| GET | /api/v1/families/{familyId}/children/{childId}/feedback-summary | Summary | Parent |

7. Business Rules

- Teacher can only submit for children in their TeacherChildAssignments — 403 otherwise

- Elder role: can only submit FeedbackType=Appreciation

- Severity required for Complaint and UrgentEscalation

- WeeklySummaryJson required fields: attendanceRate (0-100), homeworkRate (0-100), standoutMoment, focusArea

- UrgentEscalation: sent immediately inline in API handler (not via worker)

- Edit/Delete: DATEDIFF(HOUR, CreatedAt, UTCNOW) < 24; 403 after window

- Message: min 5 chars, max 2000 chars

8. Codex Implementation Order

- Create TeacherFeedback.cs entity

- Add DbSet

- Create EF configuration (with computed IsEditable column mapping)

- Create repository

- Implement FeedbackService (submit, list, getById, update, delete)

- Implement UrgentEscalation path: call IPushNotificationService directly synchronously

- Create DTOs and validators (including WeeklySummary JSON validation)

- Create FeedbackController (6 endpoints)

- Run SQL scripts 024, 025

9. Done Criteria

- Teacher submits Complaint; parent receives FCM

- UrgentEscalation triggers immediate push (not batched)

- Edit after 24hr returns 403

- Teacher cannot submit for unassigned child — 403

- WeeklySummary without required fields returns 400

- Elder submitting Complaint returns 403

10. Out of Scope

Parent acknowledgement (Phase 12)

PHASE 12 — Feedback Acknowledgement & Parent Response Loop

1. Phase Objective

Implement the parent acknowledgement flow: parent reads and acknowledges feedback, adds optional response text, closes the feedback loop. Teacher receives notification that feedback was acknowledged. Belongs to: Module 6 — Teacher Feedback (Acknowledgement).

2. Scope Covered

- Parent acknowledges feedback with optional response

- ResolutionStatus transitions: Open → Acknowledged

- Teacher receives FCM on acknowledgement

- Unacknowledged count updated in dashboard

- Read receipts visible in feedback listing

3. API Files to Create

FamilyFirst.Application/DTOs/Feedback/AcknowledgeRequest.cs

(Extend FeedbackService with acknowledge method)

(Extend FeedbackController with 1 new endpoint)

4. DB Files to Create

No new DB scripts required for this phase.

6. API Endpoints

| Method | Route | Purpose | Roles |
| --- | --- | --- | --- |
| POST | /api/v1/families/{familyId}/feedback/{feedbackId}/acknowledge | Acknowledge feedback | Parent/FamilyAdmin |

7. Business Rules

- Only Parent or FamilyAdmin can acknowledge

- Feedback must belong to their family — 403 if not

- Second acknowledge is idempotent (200, no error)

- On acknowledge: IsAcknowledged=true, AcknowledgedAt=UTCNOW, ResolutionStatus=Acknowledged

- ParentResponseText: optional, max 1000 chars

- Send FCM notification to teacher on acknowledgement

- Update dashboard query to include unacknowledged feedback count

8. Codex Implementation Order

- Add acknowledge method to IFeedbackService and FeedbackService

- Add AcknowledgeRequest DTO and validator

- Add POST /acknowledge endpoint to FeedbackController

- Add FCM notification to teacher

- Update DashboardDto to include unacknowledged count (update Phase 03 dashboard query)

9. Done Criteria

- POST /acknowledge sets all 4 fields correctly

- Teacher receives FCM notification

- Second acknowledge is idempotent — 200, no error

- Dashboard unread count reflects acknowledgement

- Non-parent role acknowledging returns 403

10. Out of Scope

Feedback resolution beyond Acknowledged, escalation tracking

PHASE 13 — Rewards Catalog (System & Family)

1. Phase Objective

Implement the rewards catalog: Super Admin manages system-wide rewards; Family Admin/Parent enables and customizes rewards; custom family-created rewards. Does NOT include redemption (Phase 14). Belongs to: Module 7 — Rewards & Coins (Catalog).

2. Scope Covered

- System reward catalog (Super Admin CRUD)

- Family enables/disables system rewards with custom coin cost

- Family creates custom rewards

- Reward listing for child (enabled rewards)

- Categories: ScreenTime, FoodTreat, Outing, Purchase, FamilyActivity

3. API Files to Create

FamilyFirst.Domain/Entities/Reward.cs

FamilyFirst.Application/DTOs/Reward/CreateRewardRequest.cs, UpdateRewardRequest.cs, RewardDto.cs

FamilyFirst.Application/Services/Interfaces/IRewardService.cs

FamilyFirst.Application/Services/Implementations/RewardService.cs (partial)

FamilyFirst.Application/Validators/ (2 validator files)

FamilyFirst.Infrastructure/Data/Configurations/RewardConfiguration.cs

FamilyFirst.Infrastructure/Data/Repositories/ (IRewardRepository, impl)

FamilyFirst.API/Controllers/v1/RewardsController.cs (partial)

4. DB Files to Create

| File | Type | Purpose |
| --- | --- | --- |
| 026_CreateRewards.sql | CREATE TABLE | Rewards (system + family) |
| 027_SeedSystemRewards.sql | SEED | 10 default system rewards across 5 categories |

6. API Endpoints

| Method | Route | Purpose | Roles |
| --- | --- | --- | --- |
| GET | /api/v1/admin/rewards/catalog | System rewards | SuperAdmin |
| POST | /api/v1/admin/rewards/catalog | Create system reward | SuperAdmin |
| PUT | /api/v1/admin/rewards/catalog/{rewardId} | Update system reward | SuperAdmin |
| GET | /api/v1/families/{familyId}/rewards | Family rewards | Bearer |
| POST | /api/v1/families/{familyId}/rewards | Create custom reward | Parent/FamilyAdmin |
| PUT | /api/v1/families/{familyId}/rewards/{rewardId} | Update/enable reward | Parent/FamilyAdmin |

7. Business Rules

- System rewards: IsSystem=true, FamilyId=null; read-only from family scope

- Family enabling system reward: creates family-copy row with FamilyId + MasterRewardId set

- CoinCost: min 10, max 9999

- Category must be: ScreenTime, FoodTreat, Outing, Purchase, FamilyActivity

- GET /families/{id}/rewards returns family custom rewards + enabled system copies

8. Codex Implementation Order

- Create Reward.cs entity

- Add DbSet

- Create EF configuration

- Create repository

- Implement RewardService (catalog + family management)

- Create DTOs and validators

- Create RewardsController (6 endpoints)

- Run SQL scripts 026, 027

9. Done Criteria

- GET /admin/rewards/catalog returns seeded system rewards

- POST /families/{id}/rewards creates custom family reward

- Enabling system reward creates family copy correctly

- Child GET returns only IsEnabled=true rewards

10. Out of Scope

Reward redemption lifecycle (Phase 14), redemption count tracking (Phase 14)

PHASE 14 — Reward Redemption Lifecycle

1. Phase Objective

Implement the reward redemption lifecycle: child requests redemption, parent approves or rejects, coins deducted atomically on approval. Includes concurrent redemption safety. Belongs to: Module 7 — Rewards & Coins (Redemption).

2. Scope Covered

- Child requests redemption (validates coin balance)

- Parent approves: coins deducted, CoinTransaction created, TimesRedeemed++

- Parent rejects: with optional note, coins NOT deducted

- Pending approvals queue for parent

- Idempotency: no duplicate pending redemptions for same child + reward

3. API Files to Create

FamilyFirst.Domain/Entities/RewardRedemption.cs

FamilyFirst.Application/DTOs/Reward/RedemptionDto.cs, ReviewRedemptionRequest.cs

FamilyFirst.Application/Validators/ReviewRedemptionRequestValidator.cs

FamilyFirst.Infrastructure/Data/Configurations/RewardRedemptionConfiguration.cs

FamilyFirst.Infrastructure/Data/Repositories/ (IRewardRedemptionRepository, impl)

4. DB Files to Create

| File | Type | Purpose |
| --- | --- | --- |
| 028_CreateRewardRedemptions.sql | CREATE TABLE | RewardRedemptions with all columns |

6. API Endpoints

| Method | Route | Purpose | Roles |
| --- | --- | --- | --- |
| POST | /api/v1/families/{familyId}/rewards/{rewardId}/redeem | Request redemption | Child |
| GET | /api/v1/families/{familyId}/rewards/redemptions | List redemptions | Parent |
| PUT | /api/v1/families/{familyId}/rewards/redemptions/{redemptionId} | Approve/Reject | Parent |

7. Business Rules

- Redeem: CoinBalance >= CoinCost at time of request — 422 if insufficient

- No existing Pending redemption for same (ChildProfileId, RewardId) — 409 if exists

- CoinsSpent = Reward.CoinCost snapshot at request time

- Approve: re-validate CoinBalance >= CoinsSpent — 422 if now insufficient

- Approve: call ICoinService.spendCoins atomically; creates CoinTransaction (TransactionType=Spent)

- Approve: FCM to child: reward approved

- Reject: no coin change; FCM to child with ParentNote

8. Codex Implementation Order

- Create RewardRedemption.cs entity

- Add DbSet

- Create EF configuration

- Create repository

- Extend RewardService with redeem, listRedemptions, reviewRedemption

- Wire ICoinService.spendCoins on approval

- Create DTOs and validators

- Add 3 endpoints to RewardsController

- Run SQL script 028

9. Done Criteria

- Child redeems; parent sees pending request

- Approve deducts coins atomically; CoinTransaction created

- Concurrent approve handled (first wins)

- Reject leaves coin balance unchanged

- Duplicate pending returns 409

10. Out of Scope

Fulfilled status tracking, redemption history analytics

PHASE 15 — Family Calendar: Events & CRUD

1. Phase Objective

Implement the family calendar: event creation with full field set, role-filtered views, recurring event rules (RRULE), and upcoming events list. Does NOT include reminder delivery (Phase 16). Belongs to: Module 8 — Family Calendar (Events).

2. Scope Covered

- Create/update/delete calendar events

- All 8 EventTypes

- Role-filtered views (Parent all; Child own tasks/classes/birthdays; Elder family events)

- Recurring events (RRULE string stored)

- Upcoming events for next N days

- Link event to specific child (LinkedChildProfileId)

3. API Files to Create

FamilyFirst.Domain/Entities/CalendarEvent.cs, EventReminder.cs

FamilyFirst.Application/DTOs/Calendar/ (4 DTO files)

FamilyFirst.Application/Services/Interfaces/ICalendarService.cs

FamilyFirst.Application/Services/Implementations/CalendarService.cs

FamilyFirst.Application/Validators/ (2 validator files)

FamilyFirst.Infrastructure/Data/Configurations/ (2 config files)

FamilyFirst.Infrastructure/Data/Repositories/ (2 repo files)

FamilyFirst.API/Controllers/v1/CalendarController.cs

4. DB Files to Create

| File | Type | Purpose |
| --- | --- | --- |
| 029_CreateCalendarEvents.sql | CREATE TABLE | CalendarEvents with all columns |
| 030_CreateEventReminders.sql | CREATE TABLE | EventReminders with ScheduledFor |
| 031_CreateCalendarIndexes.sql | ALTER | Index on FamilyId + StartDateTime |

6. API Endpoints

| Method | Route | Purpose | Roles |
| --- | --- | --- | --- |
| GET | /api/v1/families/{familyId}/calendar/events | List events | Bearer |
| POST | /api/v1/families/{familyId}/calendar/events | Create event | Parent/FamilyAdmin/Teacher |
| GET | /api/v1/families/{familyId}/calendar/events/{eventId} | Get event | Bearer |
| PUT | /api/v1/families/{familyId}/calendar/events/{eventId} | Update event | Creator/FamilyAdmin |
| DELETE | /api/v1/families/{familyId}/calendar/events/{eventId} | Delete event | Creator/FamilyAdmin |
| GET | /api/v1/families/{familyId}/calendar/upcoming | Upcoming N days | Bearer |

7. Business Rules

- EventTitle: min 2, max 300 chars

- StartDateTime required; max 1 year in past for historical entry

- EndDateTime must be >= StartDateTime if provided

- RecurrenceRule: RRULE format, max 200 chars; required if IsRecurring=true

- Reminders: max 5 per event; RemindBeforeMinutes from fixed set: 5,10,15,30,60,120,480,1440,4320

- VisibilityScope: Family, Parent, Child, Elder, Caregiver

- Creator or FamilyAdmin can edit/delete; others 403

8. Codex Implementation Order

- Create CalendarEvent.cs and EventReminder.cs entities

- Add DbSets

- Create EF configurations

- Create repositories

- Implement CalendarService (CRUD + role-filtered queries)

- EventReminder rows created on event creation (IsSent=false)

- Create DTOs and validators

- Create CalendarController

- Run SQL scripts 029-031

9. Done Criteria

- POST creates event with all fields; reminders stored as EventReminder rows

- GET /upcoming returns next 7 days role-filtered

- Child GET does not return Parent-only events

- RRULE string stored and returned correctly

10. Out of Scope

Reminder delivery via FCM (Phase 16), morning/evening digest (Phase 17)

PHASE 16 — Event Reminders & Notification Scheduling

1. Phase Objective

Implement the reminder delivery engine: BackgroundService polls EventReminders, sends FCM push at ScheduledFor time, marks as sent. Includes quiet hours logic and urgency bypass. Also implements NotificationPreferences. Belongs to: Module 8 — Reminders + Module 9 — Notification Engine (Events).

2. Scope Covered

- BackgroundService polling EventReminders every 5 minutes

- FCM push delivery with deep-link

- Quiet hours enforcement (defer to morning digest)

- Urgent events bypass quiet hours

- Birthday auto-detection and event creation

- NotificationPreferences GET/PUT endpoints

3. API Files to Create

FamilyFirst.Infrastructure/Services/FcmPushNotificationService.cs

FamilyFirst.Infrastructure/Data/BackgroundServices/ReminderDeliveryWorker.cs

FamilyFirst.Infrastructure/Data/BackgroundServices/BirthdayEventGeneratorWorker.cs

FamilyFirst.Application/DTOs/Notification/NotificationPreferenceDto.cs, UpdatePreferencesRequest.cs

FamilyFirst.API/Controllers/v1/NotificationsController.cs (partial)

4. DB Files to Create

| File | Type | Purpose |
| --- | --- | --- |
| 032_CreateNotificationPreferences.sql | CREATE TABLE | NotificationPreferences (quiet hours, digest times) |

6. API Endpoints

| Method | Route | Purpose | Roles |
| --- | --- | --- | --- |
| GET | /api/v1/users/{userId}/notification-preferences | Get preferences | Bearer (own) |
| PUT | /api/v1/users/{userId}/notification-preferences | Update preferences | Bearer (own) |

7. Business Rules

- Worker runs every 5 minutes

- Quiet hours: if ScheduledFor falls within QuietHoursStart-End → defer to MorningDigestTime

- Priority=Urgent bypasses quiet hours always

- FCM failure: log error, retry up to 3 times with 1-minute backoff

- BirthdayEventGeneratorWorker runs daily at 00:00 UTC; creates events 7 days ahead

- Default quiet hours: 22:00 - 07:00 per NotificationPreferences

8. Codex Implementation Order

- Create FcmPushNotificationService.cs with HTTP v1 API

- Register as IHostedService in Program.cs

- Implement ReminderDeliveryWorker: poll → check quiet hours → send FCM → mark sent

- Create BirthdayEventGeneratorWorker

- Create NotificationPreference DTOs

- Add GET/PUT notification preference endpoints to NotificationsController

- Run SQL script 032

9. Done Criteria

- Worker sends FCM for due reminders every 5 minutes

- Quiet hours defers non-urgent reminders to morning

- Urgent reminders sent regardless of quiet hours

- NotificationPreferences persisted and respected

- Birthday event auto-created 7 days before birthday

10. Out of Scope

Full morning/evening digest batching (Phase 17), campaign notifications (Phase 19)

PHASE 17 — Notification Engine: Push, Batching & History

1. Phase Objective

Implement the complete notification system: Notifications table as source of truth, push delivery worker, morning/evening digest batching, notification history endpoint, and emergency button. Belongs to: Module 9 — Notification Engine (Full).

2. Scope Covered

- Notifications table for all notifications

- Worker: Urgent inline, Normal/Low batched into digest

- Morning digest (07:00): verifications, events, unread feedback

- Evening digest (20:00): child score summary, tomorrow prep

- Notification history with pagination + mark read

- Emergency help button (child → parent)

3. API Files to Create

FamilyFirst.Domain/Entities/Notification.cs

FamilyFirst.Application/DTOs/Notification/NotificationDto.cs

FamilyFirst.Application/Services/Interfaces/INotificationService.cs

FamilyFirst.Application/Services/Implementations/NotificationService.cs

FamilyFirst.Infrastructure/Data/Configurations/NotificationConfiguration.cs

FamilyFirst.Infrastructure/Data/Repositories/ (INotificationRepository, impl)

FamilyFirst.Infrastructure/Data/BackgroundServices/NotificationDeliveryWorker.cs, MorningDigestWorker.cs, EveningDigestWorker.cs

FamilyFirst.API/Controllers/v1/NotificationsController.cs (extend)

4. DB Files to Create

| File | Type | Purpose |
| --- | --- | --- |
| 033_CreateNotifications.sql | CREATE TABLE | Notifications table with all columns |
| 034_CreateNotificationIndexes.sql | ALTER | Index on RecipientUserId + IsRead + IsSent |

6. API Endpoints

| Method | Route | Purpose | Roles |
| --- | --- | --- | --- |
| GET | /api/v1/users/{userId}/notifications | Notification history | Bearer (own) |
| PUT | /api/v1/users/{userId}/notifications/{notificationId}/read | Mark read | Bearer (own) |
| PUT | /api/v1/users/{userId}/notifications/read-all | Mark all read | Bearer (own) |

7. Business Rules

- Urgent: created inline + FCM sent immediately (< 2 seconds)

- Normal/Low: IsBatched=true; delivered at digest time

- Morning digest (07:00): aggregates all pending batched items per user into one FCM push

- Evening digest (20:00): same pattern

- Emergency button: POST /notifications/emergency → Urgent FCM to all parents immediately

- Max 100 notifications per page

- Notifications older than 90 days auto-purged

8. Codex Implementation Order

- Create Notification.cs entity and all configurations/repositories

- Create INotificationService and NotificationService

- Create NotificationDeliveryWorker (5-min polling)

- Create MorningDigestWorker (07:00 UTC daily)

- Create EveningDigestWorker (20:00 UTC daily)

- Update all previous phase services to call INotificationService

- Create/extend NotificationsController

- Run SQL scripts 033, 034

9. Done Criteria

- Urgent notification sent < 2 seconds after trigger

- Morning digest sent at 07:00 UTC with all batched items

- Mark all read updates IsRead=true and returns count

- Emergency FCM reaches all parents within 2 seconds

- Notification history paginated correctly

10. Out of Scope

Campaign push notifications (Phase 19), email channel, SMS channel

PHASE 18 — Reports & Weekly Digest

1. Phase Objective

Implement the reports module: weekly family digest (auto-generated Sunday 19:00 UTC), child weekly report, attendance summary, and the Sunday digest push notification. Belongs to: Module 9 — Reports & Insights.

2. Scope Covered

- Weekly digest aggregation across all modules

- Child weekly report (attendance %, task %, feedback count, pillar scores)

- Attendance summary with date range

- Weekly digest auto-generated Sunday 19:00 UTC + push

- Historical digest storage (retrievable by weekStartDate)

3. API Files to Create

FamilyFirst.Application/DTOs/Reports/WeeklyDigestDto.cs, ChildWeeklyReportDto.cs, AttendanceSummaryDto.cs, FeedbackSummaryDto.cs

FamilyFirst.Application/Services/Interfaces/IReportService.cs

FamilyFirst.Application/Services/Implementations/ReportService.cs

FamilyFirst.Infrastructure/Data/BackgroundServices/WeeklyDigestWorker.cs

FamilyFirst.API/Controllers/v1/ReportsController.cs

4. DB Files to Create

No new DB scripts required for this phase.

6. API Endpoints

| Method | Route | Purpose | Roles |
| --- | --- | --- | --- |
| GET | /api/v1/families/{familyId}/reports/weekly-digest | Weekly digest | Parent/FamilyAdmin |
| GET | /api/v1/families/{familyId}/children/{childId}/reports/weekly | Child weekly report | Parent |
| GET | /api/v1/families/{familyId}/children/{childId}/reports/attendance-summary | Attendance summary | Parent |

7. Business Rules

- WeeklyDigestDto: FamilyScore trend, per-child attendance rate + task rate, feedback count, upcoming 7-day events

- ChildWeeklyReportDto: attendance rate, task rate, pillar radar scores, latest parent remark, feedback received

- AttendanceSummaryDto: total sessions, present/absent/late counts, rate %, heatmap array (date → status)

- WeeklyDigestWorker: runs Sunday 19:00 UTC; creates Notification row for each active family; worker sends FCM

- weekStartDate defaults to most recent Monday if not provided

- Only Parent/FamilyAdmin access reports

8. Codex Implementation Order

- Create IReportService and ReportService with 3 aggregation methods

- Implement WeeklyDigestDto building (SQL aggregate query per family)

- Create WeeklyDigestWorker as IHostedService

- Create ReportsController (3 endpoints)

- No new SQL scripts

9. Done Criteria

- GET /reports/weekly-digest returns aggregated data across all modules

- WeeklyDigestWorker triggers Sunday push at 19:00 UTC

- Child weekly report shows correct rates for the week

- Attendance summary heatmap contains one entry per day in range

10. Out of Scope

Monthly reports, PDF export (Level 2), finance snapshot in digest (Level 2)

PHASE 19 — Super Admin Panel & Analytics

1. Phase Objective

Implement Super Admin web API endpoints: platform dashboard KPIs, family management (search/filter/block), plan management, notification campaigns, and feature flags. Belongs to: Module 10 — Admin Configuration (Super Admin).

2. Scope Covered

- Admin dashboard KPIs (families, revenue, churn, signups)

- Family search/filter/detail/block/delete

- Subscription management (extend trial, change plan)

- Feature flags (maintenance mode, minimum app version, global toggles)

- Notification campaigns (push to segments)

- Analytics overview (count queries)

3. API Files to Create

FamilyFirst.Application/DTOs/Admin/ (8 DTO files)

FamilyFirst.Application/Services/Interfaces/IAdminService.cs

FamilyFirst.Application/Services/Implementations/AdminService.cs

FamilyFirst.Application/Validators/ (2 validator files)

FamilyFirst.Infrastructure/Data/Repositories/ (IAdminRepository, impl)

FamilyFirst.API/Controllers/v1/AdminController.cs

4. DB Files to Create

| File | Type | Purpose |
| --- | --- | --- |
| 035_CreateFeatureFlags.sql | CREATE TABLE | FeatureFlags key-value store |
| 036_SeedFeatureFlags.sql | SEED | Default feature flag rows |

6. API Endpoints

| Method | Route | Purpose | Roles |
| --- | --- | --- | --- |
| GET | /api/v1/admin/dashboard | KPI dashboard | SuperAdmin |
| GET | /api/v1/admin/families | Search families | SuperAdmin |
| GET | /api/v1/admin/families/{familyId} | Family detail | SuperAdmin |
| PUT | /api/v1/admin/families/{familyId}/subscription | Change subscription | SuperAdmin |
| DELETE | /api/v1/admin/families/{familyId} | Block/delete family | SuperAdmin |
| GET | /api/v1/admin/plans | List plans | SuperAdmin |
| PUT | /api/v1/admin/plans/{planId} | Update plan | SuperAdmin |
| GET | /api/v1/admin/analytics/overview | Analytics | SuperAdmin |
| GET | /api/v1/admin/feature-flags | List flags | SuperAdmin |
| PUT | /api/v1/admin/feature-flags/{flag} | Toggle flag | SuperAdmin |
| POST | /api/v1/admin/notifications/campaign | Send campaign | SuperAdmin |

7. Business Rules

- All admin endpoints require Role=SuperAdmin enforced via authorization policy

- Block family: sets Family.IsActive=false; all members cannot log in

- Extend trial: update Subscription.TrialEndDate + Status=Trial

- Feature flag MaintenanceMode returns 503 to all non-admin requests if ON

- Campaign: query users by role/plan → create Notification rows → worker handles delivery

8. Codex Implementation Order

- Run SQL scripts 035-036

- Create IAdminService and AdminService

- Create all admin DTOs and validators

- Create AdminController

- Add SuperAdmin policy to Program.cs authorization config

- Add MaintenanceMode middleware check using feature flag

- Implement campaign: query users → create Notification rows

9. Done Criteria

- GET /admin/dashboard returns live family count, revenue total, signups today

- Family search returns paginated results with correct filters

- Extend trial updates subscription dates

- Feature flag toggle persists and affects behavior

- Campaign push creates Notification rows for target segment

10. Out of Scope

Support ticket system, revenue time-series charts, coupon codes, A/B test delivery

PHASE 20 — Family Admin Configuration & Final Integration

1. Phase Objective

Implement Family Admin configuration: custom attendance statuses, notification rule overrides, module visibility toggles. Final phase wires all remaining cross-phase dependencies and completes the integration smoke-test for all Level 1 flows. Belongs to: Module 10 — Admin Configuration (Family Admin).

2. Scope Covered

- Family Admin panel endpoints (members, roles, usage stats)

- Module visibility toggles per role

- Custom attendance statuses (beyond 4 defaults, max 5)

- Notification rule overrides per family

- Final integration: all BackgroundServices registered, all DI wired

- Full solution build verification — 0 errors

3. API Files to Create

FamilyFirst.Application/DTOs/Admin/ (6 new DTO files for family admin)

FamilyFirst.Application/Services/Interfaces/IFamilyAdminService.cs

FamilyFirst.Application/Services/Implementations/FamilyAdminService.cs

FamilyFirst.Application/Validators/ (2 validator files)

FamilyFirst.Infrastructure/Data/Repositories/ (IFamilyAdminConfigRepository, impl)

FamilyFirst.API/Controllers/v1/FamilyAdminController.cs

4. DB Files to Create

| File | Type | Purpose |
| --- | --- | --- |
| 037_CreateModuleVisibilityConfig.sql | CREATE TABLE | Per-role, per-family module toggles |
| 038_CreateNotificationRules.sql | CREATE TABLE | Per-family notification overrides |
| 039_CreateCustomAttendanceStatuses.sql | CREATE TABLE | Additional attendance statuses per family |
| 040_SeedDefaultModuleVisibility.sql | SEED | Default visibility matrix (all roles, all modules) |

6. API Endpoints

| Method | Route | Purpose | Roles |
| --- | --- | --- | --- |
| GET | /api/v1/families/{familyId}/admin/panel | Family admin panel | FamilyAdmin |
| GET | /api/v1/families/{familyId}/admin/module-visibility | Module visibility | FamilyAdmin |
| PUT | /api/v1/families/{familyId}/admin/module-visibility | Update visibility | FamilyAdmin |
| GET | /api/v1/families/{familyId}/admin/notification-rules | Notification rules | FamilyAdmin |
| PUT | /api/v1/families/{familyId}/admin/notification-rules/{ruleId} | Update rule | FamilyAdmin |
| GET | /api/v1/families/{familyId}/admin/attendance-statuses | Custom statuses | FamilyAdmin |
| POST | /api/v1/families/{familyId}/admin/attendance-statuses | Create status | FamilyAdmin |
| DELETE | /api/v1/families/{familyId}/admin/attendance-statuses/{statusId} | Delete custom status | FamilyAdmin |

7. Business Rules

- Default 4 attendance statuses (Present/Absent/Late/LeftEarly) cannot be deleted

- Custom statuses: max 5 per family

- Module visibility stored per (FamilyId, RoleId, ModuleName); defaults seeded from 040 script

- Family Admin cannot escalate permissions above their own role level

- All config changes logged in AuditLogs table

8. Codex Implementation Order

- Run SQL scripts 037-040

- Create domain/config entities and EF configurations

- Create IFamilyAdminConfigRepository and implementation

- Implement FamilyAdminService

- Create DTOs and validators

- Create FamilyAdminController

- Final integration pass: verify all BackgroundService registrations in Program.cs

- Verify all repository/service DI in DependencyInjection.cs

- Run full solution build — 0 errors required

- Execute all 40 SQL scripts 001-040 sequentially on clean DB

9. Done Criteria

- GET /admin/panel returns complete family member list with this-week stats

- Module visibility toggle persists and is respected by role-filtered APIs

- Custom attendance status available in AttendanceController

- All 20 phases build together without errors

- All 40 SQL scripts execute in order on clean SQL Server

10. Out of Scope

Storage provider config (Level 2), finance privacy tiers (Level 2), safe zone config (Level 2), Google Drive OAuth (Level 2)

PHASE 00 — MASTER CODEX EXECUTION NOTES

## Pre-Execution Setup

- Create a blank .NET 8 solution with 4 project names before sending Phase 01 to Codex

- Set up a blank SQL Server 2022 database named FamilyFirstDb

- Provide Codex with appsettings.json structure from Phase 01 before any API work

- Establish the folder structure exactly as defined in Phase 01

## Safe Execution Order (Absolute)

Always execute SQL scripts immediately after Codex generates them for each phase. Run dotnet build after each phase before proceeding to the next.

| Phase Range | SQL Scripts | Action After |
| --- | --- | --- |
| Phase 01 | 001-008 | Build — verify 0 errors |
| Phase 02 | 009 | Auth smoke test |
| Phase 03 | 010-011 | Family smoke test |
| Phase 04 | 012-014 | Build |
| Phase 05 | 015-016 | Build |
| Phase 06 | 017-018 | Attendance smoke test |
| Phase 07 | None | Build |
| Phase 08 | 019-020 | Build |
| Phase 09 | 021 | Task completion smoke test |
| Phase 10 | 022-023 | Coin ledger smoke test |
| Phase 11 | 024-025 | Feedback smoke test |
| Phase 12 | None | Acknowledgement smoke test |
| Phase 13 | 026-027 | Build |
| Phase 14 | 028 | Redemption smoke test |
| Phase 15 | 029-031 | Build |
| Phase 16 | 032 | Reminder worker smoke test |
| Phase 17 | 033-034 | Notification smoke test |
| Phase 18 | None | Report smoke test |
| Phase 19 | 035-036 | Admin smoke test |
| Phase 20 | 037-040 | Final build — 0 errors, all 40 scripts |

## Key Execution Rules

- Feed ONE phase at a time to Codex with the Codex Prompt Template

- Codex must NEVER modify files from previous phases — only ADD new methods

- Interface stubs resolve cross-phase dependencies: create interface in later phase, inject in earlier, implement when reached

- All DI registrations go into DependencyInjection.cs — each phase appends only, never rewrites

- One controller per module — never a controller that spans two modules

- Validate: dotnet build → 0 errors, 0 warnings; SQL scripts → no FK violations; primary endpoint smoke test via Postman

PHASE 00 — PER-PHASE CODEX PROMPT TEMPLATE

Use this template for every phase. Fill in the phase number and name, then paste the full phase specification at the bottom.

Implement PHASE [XX] — [Phase Name] of the FamilyFirst Level 1 backend.

CRITICAL CONSTRAINTS — READ BEFORE WRITING ANY CODE:

1. ONLY create the files listed in Section 3 (API FILES TO CREATE) of this phase.

2. ONLY create the SQL scripts listed in Section 4 (DB FILES TO CREATE) of this phase.

3. DO NOT modify any file created in a previous phase.

4. To extend a service from a previous phase, ADD new methods only — do not rewrite.

5. DO NOT add features not listed in this phase's scope.

6. DO NOT create Flutter, Angular, or any frontend code.

ARCHITECTURE REQUIREMENTS:

- Clean Architecture strictly: Domain → Application → Infrastructure → API

- All entities inherit from BaseEntity (Id, CreatedAt, UpdatedAt, IsDeleted, DeletedAt)

- All PKs are UNIQUEIDENTIFIER with DEFAULT NEWID() unless specified otherwise

- All timestamps are DATETIME2 in UTC

- Use FluentValidation for all request DTOs

- All API responses must use ApiResponse<T> wrapper

- All errors must return ErrorDto[] in the Errors field

- All queries must filter WHERE IsDeleted = 0

SQL REQUIREMENTS:

- Raw .sql scripts only — NO EF migrations

- Idempotent where possible (IF NOT EXISTS checks)

- Include all indexes defined in the spec

CODE QUALITY:

- All code must compile without errors or warnings

- All async methods must use CancellationToken parameter

- No magic strings — use constants or enums

- Use custom exceptions from Phase 01 (NotFoundException, ForbiddenAccessException, etc.)

PHASE DETAILS:

[Paste the full phase specification here — Sections 1 through 10]

DO NOT implement anything listed in Section 10 (OUT OF SCOPE).

PHASE 00 — FILE COUNT SUMMARY

| Phase | Phase Name | New .cs Files | New .sql Scripts | API Endpoints |
| --- | --- | --- | --- | --- |
| Phase 01 | Database Foundation & Solution Scaffold | ~12 | 8 | 0 |
| Phase 02 | Authentication: OTP, JWT, Refresh Tokens | ~13 | 1 | 7 |
| Phase 03 | Family & User Management | ~12 | 2 | 14 |
| Phase 04 | Child & Teacher Profiles | ~11 | 3 | 7 |
| Phase 05 | Attendance Sessions: Create & Schedule | ~11 | 2 | 3 |
| Phase 06 | Attendance Marking, Submission & Parent Notification | ~8 | 2 | 4 |
| Phase 07 | Comment Templates | ~11 | 0 | 4 |
| Phase 08 | Task & Routine Foundation (CRUD) | ~11 | 2 | 6 |
| Phase 09 | Task Completion, Photo Verification & Coin Award | ~9 | 1 | 6 |
| Phase 10 | Coins, CoinTransactions & Streak Engine | ~9 | 2 | 3 |
| Phase 11 | Teacher Feedback Submission | ~11 | 2 | 6 |
| Phase 12 | Feedback Acknowledgement & Parent Response Loop | ~6 | 0 | 1 |
| Phase 13 | Rewards Catalog (System & Family) | ~11 | 2 | 6 |
| Phase 14 | Reward Redemption Lifecycle | ~8 | 1 | 3 |
| Phase 15 | Family Calendar: Events & CRUD | ~11 | 3 | 6 |
| Phase 16 | Event Reminders & Notification Scheduling | ~8 | 1 | 2 |
| Phase 17 | Notification Engine: Push, Batching & History | ~11 | 2 | 3 |
| Phase 18 | Reports & Weekly Digest | ~8 | 0 | 3 |
| Phase 19 | Super Admin Panel & Analytics | ~9 | 2 | 11 |
| Phase 20 | Family Admin Configuration & Final Integration | ~9 | 4 | 8 |
| TOTAL | All 20 Phases | ~211 | >40 | 103 |

FamilyFirst · Level 1 · 20-Phase Codex Development Plan · v1.0 · 2025 · Confidential